Bureau of Land Management Project Management Plan

Revision 2: 10 September 2008

List of changes made:

| Section | Page(s) | Changes |
| --- | --- | --- |
| Basis and Qualifications Document | 4 – 7 | Expanded this section to include a more comprehensive list of assumptions, constraints, etc. |
| Key Milestones | 8 | Revised all milestone dates based on the revised Critical Path Method (CPM) schedule. |
| Work Breakdown Structure – Levels 1,2 & 3 | 9 – 10 | Minor changes due to revisions to the WBS. |
| Risk Management Plan | 11 – 16 | Expanded this section to include a more comprehensive list of risks. Also expanded the examples of risk responses. |
| Duration and Staffing Estimate | NA | Deleted this section. The estimate is included as part of the Critical Path Method (CPM) schedule. |
| Critical Path Schedule | 17 – 24 | Revised the CPM schedule to reflect current assumptions on durations (primarily increased time for FO, SO, and WO reviews and approvals). |
| Helpful Hints | 25 – 27 | Revised WBS numbers to reflect changes to the WBS. |
| Project Management on Contracts | 28 – 30 | New section. |
| Change Management Process, Change Management Form, Example of Completed Change Management Form | 31 – 33 | No Changes |

Revised Copying Procedure:

| Set | Pages to Copy | Sections |
| --- | --- | --- |
| 1 | Pages 1 – 8 | Basis & Qualifications |
| 2 | Pages 9 – 16 | WBS and Risk Management |
| 3 | Pages 17 – 27 | Critical Path Schedule and Helpful Hints |
| 4 | Pages 28 – 33 | Project Management on Contracts and Change Management |