|  | Forest Service Handbook Washington, DC |
| --- | --- |

fsH #  – TITLE Caption Here

chapteR # – Chapter Caption Here

Amendment No.:  Do not fill in number.  Directives does this after it is signed.

Effective Date:  Do not fill in number.  Directives does this after it is signed.

Duration:  Effective until superseded or removed

| Approved: Name of Signer Title of Signer | Date Approved: mm/dd/yyyy |
| --- | --- |

Posting Instructions:  Amendments are numbered consecutively by Handbook number and calendar year.  Post by document name.  Remove entire document and replace with this amendment.  Retain this transmittal as the first page of this document.

| New Document(s): |  | 93 Pages |
| --- | --- | --- |
| Superseded Document(s): (Last amendment was .) |  | XX Pages |

Digest:  Insert digest information here

Contents

40		EXHIBITS

Exhibit 1	Land Exchange Process Flow Chart

Exhibit 2	Land for Land Implementation Schedule

Exhibit 3	Tripartite Exchange Implementation Schedule

Exhibit 4	Sisk Act Exchange For Cash Implementation Schedule

Exhibit 5	Competitive Exchange Implementation Schedule

Exhibit 6	Administrative Site Exchange Implementation Schedule

Exhibit 7	Notice of Competitive Land Exchange Proposal

Exhibit 8	Cost Share Road Easement Relinquishment Reservation

Exhibit 9	Federal Land Description Verification, FS-5400-41

Exhibit 10	Non-Federal Land Description Verification, FS-5400-40

Exhibit 11	Agreement to Initiate (ATI)

Exhibit 12	Sample Third Party Letter

Exhibit 13	Publication Notice

Exhibit 14	Publication Notice (land for land)

Exhibit 15	Publication Notice (land for timber)

Exhibit 16	Amendment to Exchange Notice

Exhibit 17	Affidavit of Publication

Exhibit 18	Congressional Notification

Exhibit 19	Grazing Permittee Notification and Sample 2 Year Waiver Format

Exhibit 20	Cultural Resource Reservation

Exhibit 21	Personal Property Disclaimer of Ownership

Exhibit 22	Sample Floodplain and Wetland Report

Exhibit 23	Rights of Accured Under General Mining act of 1872

Exhibit 24	Decision Notice and Finding of No Signifcant Impact

Exhibit 25	Categorical Exclusion Decision

Exhibit 26	Flowchart of Secrtary Approval and Congressional Oversight for

Weeks Law Cases

Exhibit 27	Exchange Agreement

Exhibit 28	Exchange Cutting Agreement

Exhibit 29	Exchange Deed

Exhibit 30	Letter to Bureau of Land Management Requesting Patent

Exhibit 31	Existing Road Reservation by the United States

Exhibit 32	Rawland Road Reservation by the United States

Exhibit 33	Notification to Bureau of Land Management

Exhibit 34	Notification to County Tax Commissioner

Exhibit 35	Letter Transmitting Final Title Opinion to Forest Supervisor

Exhibit 36	Certificate of Use and Consent, FS-5400-29

40 – Exhibit 01

LAND EXCHANGE PROCESS FLOW CHART

Exchange Proposal

Feasibility Analysis

Oversight Review

Execute Agreement to Initiate

Public Notification

Congressional Review

Scoping

NEPA Analysis

Appraisal Preparation and Approval

Oversight Review

Decision

Title Clearance

Transaction Closing

Final title Clearance

Close Case

40 - Exhibit 02

IMPLEMENTATION SCHEDULE

Land-for-Land Exchange

| Case Name: Action Item Feasibility Analysis (Items 1-8) |  | Responsible for Preparation |  | Responsible for Costs |  | Target Date |
| --- | --- | --- | --- | --- | --- | --- |
| 1. Exchange Proposal - Define the Estates | Non-Fed/FS |  |  |  |  |  |
| 2. Forest Plan Compliance Review/Public Benefits Summary |  |  |  |  |  |  |
| 3. Obtain Title Insurance Commitment |  |  | Non-Fed Party |  |  |  |
| 4. Boundary Management Review | Forest Surveyor |  |  |  |  |  |
| 5. Federal Land Status Report |  |  |  |  |  |  |
| 6.*Water Rights Analysis | Hydro/Appraiser |  |  |  |  |  |
| 7. Valuation Consultation | Appraiser |  |  |  |  |  |
| 8. Identify party responsible for costs |  |  |  |  |  |  |
| 9. Draft ATI & Exhibits |  |  |  |  |  |  |
| 10.**Oversight (FA & Draft ATI) | RO/NLAT |  |  |  |  |  |
| 11. Execute Agreement to Initiate (ATI) | Non-Fed/SO/RO |  |  |  |  |  |
| 12.*Request BLM Serialization/Segregation |  |  |  |  |  |  |
| 13. Prepare Notice of Publication/Posting |  |  |  |  |  |  |
| 14. Notify County Commissioners, State Clearinghouse, Congressional Delegations, Tribal Governments, and other Agencies |  |  |  |  |  |  |
| 15. **Submit Notice of Publication for 30 day Appropriation Committee Review |  |  |  |  |  |  |
| 16.*Notify Permittees |  |  |  |  |  |  |
| 17. 4-Week Publication Period, including wetlands and floodplains information |  |  |  |  |  |  |
| 18. Initiate Public Scoping |  |  |  |  |  |  |
| 19.*Request Land Survey (BLM/Forest Service) |  |  |  |  |  |  |
| 20.*Request Withdrawal Revocation(s) |  |  |  |  |  |  |
| 21.*Prepare Mineral Potential Report |  |  |  |  |  |  |
| 22. Complete Certificate of Possession |  |  |  |  |  |  |
| 23. Obtain SHPO Concurrence |  |  |  |  |  |  |
| 24. Prepare TES Report/Consultation |  |  |  |  |  |  |
| 25. Prepare Wetlands/Floodplains Report |  |  |  |  |  |  |
| 26. Prepare Hazardous Substances Evaluation |  |  |  |  |  |  |
| 27. Analyze Effects on Cost Share Agreements |  |  |  |  |  |  |
| 28. Request Appraisals |  |  |  |  |  |  |
| 29. Finalize Appraisals |  |  |  |  |  |  |
| 30. Prepare appropriate NEPA documentation |  |  |  |  |  |  |
| 31.*Request BLM Concurrence on Minerals |  |  |  |  |  |  |
| 32.*NEPA Comment Period |  |  |  |  |  |  |

40 - Exhibit No. 02--Continued

| Case Name: Action Item |  | Responsible for Preparation |  | Responsible for Costs |  | Target Date |
| --- | --- | --- | --- | --- | --- | --- |
| 33. Appraisal Reviews and Approvals | Appraiser |  |  |  |  |  |
| 34. Certificate of Use and Consent |  |  |  |  |  |  |
| 35. Agreement on Values |  |  |  |  |  |  |
| 36. Finalize NEPA Document |  |  |  |  |  |  |
| 37. Draft Decision Document |  |  |  |  |  |  |
| 38. Draft Exchange Agreement (optional) |  |  |  |  |  |  |
| 39.**Oversight (NEPA document & supporting documents, draft decision, appraisals and reviews, draft exchange agreement,and initial file material) | RO/NLAT |  |  |  |  |  |
| 40. Issue Decision |  |  |  |  |  |  |
| 41. Publish Decision |  |  |  |  |  |  |
| 42. Appeal Period |  |  |  |  |  |  |
| 43. Supplemental Certificate of Possession |  |  |  |  |  |  |
| 44. *** Certify Estate Consistency |  |  |  |  |  |  |
| 45. Execute Exchange Agreement (optional) |  |  |  |  |  |  |
| 46. Prepare 5400-10 (Digest) |  |  |  |  |  |  |
| 47.*Submit to WO for Congressional Oversight |  |  |  |  |  |  |
| 48. Record Exchange Agreement and Update Title Commitments (optional) |  |  |  |  |  |  |
| 49.*Prepare/Obtain Easements / Relinquishments for Special Use Permits |  |  |  |  |  |  |
| 50. Prepare Deed to Non-Federal Land; Patent Request/Exchange Deed to Federal Land |  |  |  |  |  |  |
| 51. Request Preliminary Title Opinion |  |  |  |  |  |  |
| 52. Provide Preliminary Title Opinion | OGC |  |  |  |  |  |
| 53.*Execute Easements/Relinquishment |  |  |  |  |  |  |
| 54. Execute Deeds to Non-Federal Land |  |  |  |  |  |  |
| 55. Deliver Deeds &/or Patent |  |  |  |  |  |  |
| 56. Record Patent and All Deeds &/or Patent |  |  |  |  |  |  |
| 57. File Water Rights Transfer/Use Documents |  |  |  |  |  |  |
| 58. Return Deeds to Non-Federal Land with Title Insurance Policy | Non-Fed Party |  |  |  |  |  |
| 59. Final Certificate of Use and Consent |  |  |  |  |  |  |
| 60. Return copies of recorded Patent /or Deeds to RO |  |  |  |  |  |  |
| 61. Submit final 5400-10 (Digest) to WO |  |  |  |  |  |  |
| 62. Request Final Title Opinion |  |  |  |  |  |  |
| 63. Provide Final Title Opinion |  |  |  |  |  |  |
| 64. Post Status and Close Case |  |  |  |  |  |  |

40 - Exhibit No. 02--Continued

*  If applicable/if needed

** Regional oversight applies to ALL cases.  NLAT review required on all cases where Federal land value is $500,000 and above.

*** Certify that the estate appraised is identical to the physical estate, estate noted in Decision Document, Exchange Agreement and Deeds.

40 - Exhibit 03

IMPLEMENTATION SCHEDULE

Tripartite Exchange

|  | Action Item: Action Items Feasibility Analysis (Items 1-8) | Responsible for Preparation |  | Responsible for Costs |  | Target Date |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1. Exchange Proposal | Non-Fed/FS |  |  |  |  |  |  |  |  |  |
|  | 2. Forest Plan Compliance Review/Public Benefits Summary |  |  |  |  |  |  |  |  |  |  |
|  | 3. Obtain Title Insurance Commitment |  |  | Non-Fed Party |  |  |  |  |  |  |  |
|  | 4. Boundary Management Review | Forest Surveyor |  |  |  |  |  |  |  |  |  |
|  | 5.*Water Rights Analysis | Hydro/Appraiser |  |  |  |  |  |  |  |  |  |
|  | 6. Valuation Consultation | Appraiser |  |  |  |  |  |  |  |  |  |
|  | 7. Identify Timber Sales to Provide Receipts |  |  |  |  |  |  |  |  |  |  |
|  | 8. Identify party responsible for costs |  |  |  |  |  |  |  |  |  |  |
|  | 9. Draft ATI & Exhibits |  |  |  |  |  |  |  |  |  |  |
|  | 10.**Oversight Review (Feasibility Analysis & Draft ATI) | RO/NLAT |  |  |  |  |  |  |  |  |  |
|  | 11. Amend Timber Sale Contracts, as necessary (Provision CT 8.71) 4/99 Version |  |  |  |  |  |  |  |  |  |  |
|  | 12. Execute Agreement to Initiate (ATI) | Non-Fed/SO/RO |  |  |  |  |  |  |  |  |  |
|  | 13. Initiate Collection of Timber Sale Receipts |  |  |  |  |  |  |  |  |  |  |
|  | 14. Prepare Notice of Publication/Posting |  |  |  |  |  |  |  |  |  |  |
|  | 15. Notify County Commissioners, State Clearinghouse, Congressional Delegations, Tribal Governments, and other Agencies |  |  |  |  |  |  |  |  |  |  |
|  | 16.**Submit Notice of Publication for 30 Day Appropriation Committee Review |  |  |  |  |  |  |  |  |  |  |
|  | 17. 4-Week Publication Period, including wetlands and floodplains information |  |  |  |  |  |  |  |  |  |  |
|  | 18. Initiate Public Scoping |  |  |  |  |  |  |  |  |  |  |
|  | 19. Complete Certificate of Possession |  |  |  |  |  |  |  |  |  |  |
|  | 20. Prepare Hazardous Substances Evaluation |  |  |  |  |  |  |  |  |  |  |
|  | 21. Analyze Effects on Cost Share Agreements |  |  |  |  |  |  |  |  |  |  |
|  | 22. Request Appraisals |  |  |  |  |  |  |  |  |  |  |
|  | 23. Finalize Appraisals |  |  |  |  |  |  |  |  |  |  |
|  | 24. Prepare appropriate NEPA documentation |  |  |  |  |  |  |  |  |  |  |
|  | 25.*NEPA Comment Period |  |  |  |  |  |  |  |  |  |  |
|  | 26. Appraisal Review | Appraiser |  |  |  |  |  |  |  |  |  |
|  | 27. Certificate of Use and Consent |  |  |  |  |  |  |  |  |  |  |
|  | Action Item: Action Items | Responsible for Preparation |  | Responsible for Costs |  | Target Date |  |  |  |  |  |
|  | 28. Agreement on Values |  |  |  |  |  |  |  |  |  |  |
|  | 29. Finalize NEPA Document |  |  |  |  |  |  |  |  |  |  |
| 30. Draft Decision Document |  |  |  |  |  |  |  |  |  |  |  |
| 31. Draft Exchange Agreement (optional) |  |  |  |  |  |  |  |  |  |  |  |
| 32.**Oversight Review (NEPA document & supporting documents, draft decision, appraisals and reviews, draft exchange agreement, and initial file material) |  |  | RO/NLAT |  |  |  |  |  |  |  |  |
| 33. Issue Decision |  |  |  |  |  |  |  |  |  |  |  |
| 34. Publish Decision |  |  |  |  |  |  |  |  |  |  |  |
| 35.*Appeal Period |  |  |  |  |  |  |  |  |  |  |  |
| 36. Assure Adequate Receipts have been Deposited in Suspense Fund |  |  |  |  |  |  |  |  |  |  |  |
| 37. *** Certify Estate Consistency |  |  |  |  |  |  |  |  |  |  |  |
| 38. Execute Exchange Agreement (optional) |  |  |  |  |  |  |  |  |  |  |  |
| 39. Prepare 5400-10 (Digest) |  |  |  |  |  |  |  |  |  |  |  |
| 40.*Submit to WO for Congressional Oversight |  |  |  |  |  |  |  |  |  |  |  |
| 41. Record Exchange Agreement and Update Title Commitments (optional) |  |  |  |  |  |  |  |  |  |  |  |
| 42. Prepare Deed to Non-Federal Land |  |  |  |  |  |  |  |  |  |  |  |
| 43. Request Preliminary Title Opinion |  |  |  |  |  |  |  |  |  |  |  |
| 44. Provide Preliminary Title Opinion |  |  | OGC |  |  |  |  |  |  |  |  |
| 45. Supplemental Certificate of Possession |  |  |  |  |  |  |  |  |  |  |  |
| 46. Execute Deeds to Non-Federal Land |  |  |  |  |  |  |  |  |  |  |  |
| 47. Deliver Deeds and Payment |  |  |  |  |  |  |  |  |  |  |  |
| 48. Record All Deeds |  |  |  |  |  |  |  |  |  |  |  |
| 49. File Water Rights Transfer/Use Documents |  |  |  |  |  |  |  |  |  |  |  |
| 50. Return Deeds to Non-Federal Land with Title Insurance Policy |  |  | Non-Fed Party |  |  |  |  |  |  |  |  |
| 51. Final Certificate of Use and Consent |  |  |  |  |  |  |  |  |  |  |  |
| 52. Submit final 5400-10 (Digest) to WO |  |  |  |  |  |  |  |  |  |  |  |
| 53. Request Final Title Opinion |  |  |  |  |  |  |  |  |  |  |  |
| 54. Provide Final Title Opinion |  |  | OGC |  |  |  |  |  |  |  |  |
| 55. Post Status |  |  |  |  |  |  |  |  |  |  |  |
| 56. Close Case |  |  |  |  |  |  |  |  |  |  |  |

*  if applicable/if needed

**RO review applies to ALL cases.  NLAT review required on cases with Federal land valued at  $500,000 and above.   NLAT=National Land Adjustments Team

*** Certify that the estate appraised is identical to the physical estate, estate noted in the Decision Document, Exchange Agreement, and Deeds.

40 - Exhibit 04

IMPLEMENTATION SCHEDULE

Sisk Act Exchange for Cash

| Case Name: Action Items Feasibility Analysis (Items 1-7) | Responsible for Preparation | Responsible for Costs | Target Date |
| --- | --- | --- | --- |
| 1. Exchange Proposal- Define the Estates | Non-Fed/FS |  |  |
| 2. Forest Plan Compliance Review/Public Benefits Summary |  |  |  |
| 3. Boundary Management Review | Forest Surveyor |  |  |
| 4. Federal Land Status Report |  |  |  |
| 5.* Water Rights Analysis | Hydro/Appraiser |  |  |
| 6. Valuation Consultation | Appraiser |  |  |
| 7. Identify party responsible for costs |  |  |  |
| 8. Draft ATI & Exhibits |  |  |  |
| 9.**Oversight(Feasibility Analysis & Draft ATI) | RO/NLAT |  |  |
| 10. Execute Agreement to Initiate (ATI) | Non-Fed/SO/RO |  |  |
| 11.*Request BLM Serialization/Segregation |  |  |  |
| 12. Prepare Notice of Publication/Posting |  |  |  |
| 13. Notify County Commissioners, State Clearinghouse, Congressional Delegations, Tribal Governments, and other Agencies |  |  |  |
| 14.**Submit Notice of Publication for 30 Day Congressional Review |  |  |  |
| 15.*Notify Permittees |  |  |  |
| 16. 4-Week Publication Period, including wetlands and floodplains information |  |  |  |
| 17. Initiate Public Scoping |  |  |  |
| 18.*Request Land Survey (BLM/Forest Service) |  |  |  |
| 19.*Request Withdrawal Revocation(s) |  |  |  |
| 20.*Prepare Mineral Potential Report |  |  |  |
| 21. Obtain SHPO Concurrence |  |  |  |
| 22. Prepare TES Report/Consultation |  |  |  |
| 23. Prepare Wetlands/Floodplains Report |  |  |  |
| 24. Prepare Hazardous Substances Evaluation |  |  |  |
| 25.*Analyze Effects on Cost Share Agreements |  |  |  |
| 26. Request Appraisals |  |  |  |
| 27. Finalize Appraisals |  |  |  |
| 28. Prepare appropriate NEPA documentation |  |  |  |
| 29.*Request BLM Concurrence on Minerals |  |  |  |
| 30.*NEPA Comment Period |  |  |  |

40 - Exhibit 04--Continued

| Case Name: Action Items | Responsible for Preparation | Responsible for Costs | Target Date |
| --- | --- | --- | --- |
| 31. Appraisal Review | Appraiser |  |  |
| 32. Agreement on Values |  |  |  |
| 33. Finalize NEPA Document |  |  |  |
| 34. Draft Decision Document |  |  |  |
| 35. Draft Exchange Agreement (optional) |  |  |  |
| 36.**Oversight Review (NEPA document & supporting documents, draft decision, appraisals and review, draft exchange agreement, and initial file material) | RO/NLAT |  |  |
| 37. Issue Decision |  |  |  |
| 38. Publish Decision |  |  |  |
| 39.*Appeal Period |  |  |  |
| 40. *** Certify Estate Consistency |  |  |  |
| 41. Execute Exchange Agreement (optional) |  |  |  |
| 42. Prepare 5400-10 (Digest) |  |  |  |
| 43.*Submit to WO for Congressional Oversight |  |  |  |
| 44. Record Exchange Agreement and Update Title Commitment (optional) |  |  |  |
| 45.*Prepare/Obtain Easements /Relinquish- ments for Special Use Permits |  |  |  |
| 46. Patent Request/Exchange Deed to Federal Land |  |  |  |
| 47.*Execute Easements/Relinquishment |  |  |  |
| 48. Deposit Payment for Non-Federal Land in Special Fund |  |  |  |
| 49. Deliver Deeds & Patent and Payment |  |  |  |
| 50. Record Deeds &/or Patent |  |  |  |
| 51. * File Water Rights Transfer |  |  |  |
| 52. Return copies of recorded Patent &/or Deeds to RO |  |  |  |
| 53. Submit final 5400-10 (Digest) to WO |  |  |  |
| 54. Request and Obtain Final Title Opinion |  |  |  |
| 55. Post Status |  |  |  |
| 56. Close Case |  |  |  |

*  if applicable/if needed

**RO Review applies to ALL cases.  NLAT review is required on cases with Federal vale is $500,000 or above.  NLAT=National Land Adjustments Team

***Certify that the estate appraised is identical to physical estate, estate noted in the Decision Document, Exchange Agreement and Deeds.

40 - Exhibit 05

IMPLEMENTATION SCHEDULE

Competitive Exchange for Land

| Case Name: Action Item Feasibility Analysis (Items 1-8) | Responsible for Preparation | Responsible for Costs | Target Date |
| --- | --- | --- | --- |
| 1. Identify Federal Land for Exchange | FS |  |  |
| 2. Forest Plan Compliance Review | FS |  |  |
| 3. Certify Federal Land Acreage & Legal Description | FS |  |  |
| 4. Federal Land Status Report | FS |  |  |
| 5. Informal Public Sensing (County/ Congressional notification) | FS |  |  |
| 6.*Federal Land Water Rights Analysis | FS |  |  |
| 7. Valuation Consultation | FS |  |  |
| 8. Draft Competitive Exchange Proposal Strategy | FS |  |  |
| 9. **Oversight Competive Exchange Proposal Strategy | RO/NLAT |  |  |
| 10.*Request Withdrawal Revocations | FS |  |  |
| 11. Prepare Mineral Potential Report | FS |  |  |
| 12. Prepare Cultural Report/SHPO Consultation | FS |  |  |
| 13. Prepare TES Report/Consulatation | FS |  |  |
| 14. Prepare Wetlands/Floodplains Report | FS |  |  |
| 15. Prepare HAZMAT Report | FS |  |  |
| 16. Analyze Effects on Cost Share Agreements | FS |  |  |
| 17. * Develop Criteria for non-Federal acquisition | FS |  |  |
| 18. Prepare Competitive Exchange Proposal | FS |  |  |
| 19. Issue and Distribute Competitive Exchange Proposal | FS |  |  |
| 20. Issue News Release on Federal land/ Competitive Exchange Proposal | FS |  |  |
| 21. Promote Proposal/Show Property, etc. | FS |  |  |
| 22. Interdisciplinary Review of Proposals | FS |  |  |
| 23. Valuation Analysis | FS |  |  |
| 24. Select Proposal | FS |  |  |
| 25. Facilitate location, appraisal, & acquisition of non-Federal land, if needed | FS |  |  |
| 26. Identify party responsible for costs |  |  |  |
| 27. Draft ATI & Exhibits |  |  |  |
| 28. Secure Title Commitments |  |  |  |
| 29.**Oversight Review (Feasibility Analysis & Draft ATI) | RO/NLAT |  |  |
| 30. Execute Agreement to Initiate (ATI) |  |  |  |

40 - Exhibit 05--Continued

| Case Name: Action Item | Responsible for Preparation | Responsible for Costs | Target Date |
| --- | --- | --- | --- |
| 31. Request BLM Serialization/Segregation |  |  |  |
| 32. Prepare Notice of Publication/Posting |  |  |  |
| 33. Notify County Commissioners, State Clearinghouse, Congressional Delegations, Tribal Governments, and other Agencies |  |  |  |
| 34.**Submit Notice of Publication for 30 Day Appropriation Committee Review |  |  |  |
| 35.*Notify Permittees |  |  |  |
| 36. 4-Week Publication Period, including wetlands and floodplains information |  |  |  |
| 37. Initiate Public Scoping |  |  |  |
| 38. Certificate of Possession |  |  |  |
| 39. Finalize Appraisals/Reviews |  |  |  |
| 40. Obtain SHPO Concurrence |  |  |  |
| 41. Prepare appropriate NEPA documentation |  |  |  |
| 42.*Request BLM Concurrence on Minerals |  |  |  |
| 43. NEPA Comment Period |  |  |  |
| 44. Certificate of Use and Consent |  |  |  |
| 45. Finalize NEPA Document |  |  |  |
| 46. Draft Decision Document |  |  |  |
| 47. Draft Exchange Agreement (optional) |  |  |  |
| 48.**Oversight Review (NEPA document & supporting documents, draft decision, appraisals and reviews, draft exchange agreement, administrative review report, and initial file material) | RO/NLAT |  |  |
| 49. Issue and Publish Decision |  |  |  |
| 50.*Appeal Period |  |  |  |
| 51. Supplemental Certificate of Inspection |  |  |  |
| 52. *** Certify Estate Consistency |  |  |  |
| 53. Execute Exchange Agreement (optional) |  |  |  |
| 54. Prepare 5400-10 (Digest) |  |  |  |
| 55.*Submit to WO for Congressional Oversight |  |  |  |
| 56. Record Exchange Agreement and Update Title Commitments (optional) |  |  |  |
| 57.*Prepare/Obtain Easements /Relinquish- ments for Special Use Permits |  |  |  |

40 – Exhibit 05--Continued

| Case Name: Action Item | Responsible for Preparation | Responsible for Costs | Target Date |
| --- | --- | --- | --- |
| 58. Prepare Deed to Non-Federal Land; Patent Request/Exchange Deed to Federal Land |  |  |  |
| 59. Request Preliminary Title Opinion |  |  |  |
| 60. Provide Preliminary Title Opinion | OGC |  |  |
| 61.*Execute Easements/Relinquishment |  |  |  |
| 62. Execute Deeds to Non-Federal Land |  |  |  |
| 63. Deliver and Record Deeds &/or Patent |  |  |  |
| 64. File Water Rights Transfer/Use Documents |  |  |  |
| 65. Return Deeds to Non-Federal Land with Title Insurance Policy | Non-Fed Party |  |  |
| 66. Final Certificate of Use and Consent |  |  |  |
| 67. Return copies of recorded Patent and/or Deed to RO |  |  |  |
| 68. Submit final 5400-10 (Digest) to WO |  |  |  |
| 69. Request and Obtain Final Title Opinion |  |  |  |
| 70. Post Status |  |  |  |
| 71. Close Case |  |  |  |

* If applicable/if needed.

**RO review applies to ALL cases.  NLAT review applies to cases $500,000 and above in Federal value.  NLAT=National Land Adjustments Team.

*** Certify that the estate appraised is identical to the physical estate, estate noted in the Decision Document, Exchange Agreement and Deeds.

40 - Exhibit 06

IMPLEMENTATION SCHEDULE

Administrative Site Acquisition

(through land exchange)

| Case Name: Action Items Feasibility Analysis (Items 1-10) | Responsible for Preparation | Responsible for Costs | Target Date |
| --- | --- | --- | --- |
| 1. Exchange Proposal | Non-Fed/FS |  |  |
| 2. Forest Plan Compliance Review/Public Benefits |  |  |  |
| 3. Provide Title Insurance Commitment |  | Non-Fed Party |  |
| 4. Boundary Management Review | Forest Surveyor |  |  |
| 5. Federal Land Status Report |  |  |  |
| 6.*Water Rights Analysis | Hydro/Appraiser |  |  |
| 7. Valuation Consultation | Appraiser |  |  |
| 8. Prepare Preliminary Project Analysis and Request Approval from Assistant Secretary for Administration |  |  |  |
| 9. Receive Approval to Acquire from Assistant Secretary Administration |  |  |  |
| 10. Identify party responsible for costs |  |  |  |
| 11. Draft ATI & Exhibits |  |  |  |
| 12.**Oversight Review (Feasibility Analysis & Draft ATI) | RO/NLAT |  |  |
| 13. Execute Agreement to Initiate (ATI) | Non-Fed/SO/RO |  |  |
| 14. Request BLM Serialization/Segregation |  |  |  |
| 15. Prepare Notice of Publication/Posting |  |  |  |
| 16. Notify County Commissioners, State Clearinghouse, Congressional Delegations, Tribal Governments, and other Agencies |  |  |  |
| 17.**Submit Notice of Publication for 30 Day Congressional Review |  |  |  |
| 18.*Notify Permittees |  |  |  |
| 19. 4-Week Publication Period, including wetlands and floodplains information |  |  |  |
| 20. Initiate Public Scoping |  |  |  |
| 21.*Request Land Survey (BLM/FS) |  |  |  |
| 22.*Request Withdrawal Revocation(s) |  |  |  |
| 23.*Prepare Mineral Potential Report |  |  |  |
| 24. Certificate of Possession |  |  |  |
| 25. Prepare Wetlands/Floodplains Report |  |  |  |
| 26. Prepare Hazardous Substance Evaluation |  |  |  |
| 27. Obtain SHPO Concurrence |  |  |  |

40 - Exhibit 06--Continued

| Case Name: Action Items | Responsible for Preparation | Responsible for Costs | Target Date |
| --- | --- | --- | --- |
| 28. Prepare TES Report/Consultation |  |  |  |
| 29. Analyze Effects on Cost Share Agreements |  |  |  |
| 30. Request Appraisals |  |  |  |
| 31. Finalize Appraisals |  |  |  |
| 32. Prepare appropriate NEPA documentation |  |  |  |
| 33.*Request BLM Concurrence on Minerals |  |  |  |
| 34.*NEPA Comment Period |  |  |  |
| 35. Appraisal Review | Appraiser |  |  |
| 36. Certificate of Use and Consent |  |  |  |
| 37. Agreement on Values |  |  |  |
| 38. Draft Decision Doucment |  |  |  |
| 39.*Finalize NEPA Document |  |  |  |
| 40. Draft Exchange Agreement (optional) |  |  |  |
| 41.**Oversight Review (NEPA document & supporting documents, draft decision, appraisals and reviews, draft exchange agreement, administrative review report, and initial file material) | RO/NLAT |  |  |
| 42. Issue Decision |  |  |  |
| 43. Publish Decision |  |  |  |
| 44. *Appeal Period |  |  |  |
| 45. Supplemental Certificate of Possession |  |  |  |
| 46. *** Certify Estate Consistency |  |  |  |
| 47. Execute Exchange Agreement (optional) |  |  |  |
| 48. Prepare 5400-10 (Digest) |  |  |  |
| 49.*Submit to WO for Congressional Oversight |  |  |  |
| 50. Record Exchange Agreement and Update Title Commitments (optional) |  |  |  |
| 51.*Prepare/Obtain Easements /Relinquish- ments for Special Use Permits |  |  |  |
| 52. Prepare Deed to Non-Federal Land; Patent Request/Exchange Deed to Federal Land |  |  |  |
| 53. Request Preliminary Title Opinion |  |  |  |
| 54. Provide Preliminary Title Opinion | OGC |  |  |
| 55.*Execute Easements/Relinquishment |  |  |  |
| 56. Execute Deeds to Non-Federal Land |  |  |  |
| 57. Deliver Deeds &/or Patent |  |  |  |
| 58. Record All Deeds &/or Patent |  |  |  |

40 - Exhibit 06--Continued

| Case Name: Action Items |  | Responsible for Preparation |  | Responsible for Costs |  | Target Date |
| --- | --- | --- | --- | --- | --- | --- |
| 59. File Water Rights Transfer/Use Documents |  |  |  |  |  |  |
| 60. Return Deeds to Non-Federal Land with Title Insurance Policy | Non-Fed Party |  |  |  |  |  |
| 61. Final Certificate of Use and Consent |  |  |  |  |  |  |
| 62. Return copies of recorded Patent Deeds to RO |  |  |  |  |  |  |
| 63. Submit final 5400-10 (Digest) to WO |  |  |  |  |  |  |
| 64. Request Final Title Opinion |  |  |  |  |  |  |
| 65. Provide Final Title Opinion | OGC |  |  |  |  |  |
| 66. Post Status |  |  |  |  |  |  |
| 67. Close Case |  |  |  |  |  |  |

* if applicable/if needed

**Regional Reviews apply to ALL cases.  NLAT Reviews are required on cases with Federal values of $500,000 and above.  NLAT=National Land Adjustments Team.

*** Certify that the estate appraised is identical to the physical estate, estate noted in the Decision Notice, Exchange Agreement, and Deed.

40 - Exhibit 07

NOTICE OF COMPETITIVE EXCHANGE PROPOSAL

FEDERAL  LAND  AVAILABLE  FOR  EXCHANGE

RESPONSES DUE BY NOVEMBER 15, 2002

The Forest Supervisor for the Smoky Bear National Forest is soliciting proposals for a land exchange involving a Federal tract known as the Rosebud Administrative Site.

The United States, acting through the Department of Agriculture, Forest Service, Smoky Bear National Forest, hereinafter referred to as the Forest Service, has identified a 200-acre tract of land with improvements for conveyance under the laws governing the exchange of such Federal  lands.  Because of the unique nature and location of this property, and because of the interest shown by various individuals in acquiring this property, the Forest Service is publicly soliciting proposals from potential non-Federal partners that could be developed into a suitable land exchange. The purpose is to select the proposal that could provide the most public benefit and value in accordance with established criteria.

The Federal  property proposed for exchange is located in Bear County, near the Town of Rosebud, approximately 50 miles west  of  Knoxville, via US Highway 441 and  Highway 215.  The land is improved with 31 buildings and other structures and facilities.  Two 85-foot antennas, a 40-foot antenna with a radome dome, and a  15-foot electric antenna will be left in place and conveyed with the property.  The property contains no wetlands or floodplains.  The tract commands outstanding views of surrounding mountains.  A helicopter landing provides aerial access, while 1.0 mile of paved woods road provides car access from the main highway.

The Rosebud Administrative Site was  originally purchased and developed as a satellite tracking station by the National Aeronautics and Space Administration (NASA) in 1963. Because of its remote location and absence of electromagnetic interference, the facility was renovated for use by the National Security Agency (NSA) in 1981.  From 1981 until 1994, the principal use of the facility was collection and processing of intelligence information via satellite and communication systems.  Downsizing of the Department of Defense (DoD) resulted in the closing of the site in 1994, at which time the property was transferred to the USDA Forest Service.  Since that time the Forest Service has , with DoD assistance, maintained care and custody of the site with an understanding that the property would be exchanged to acquire land benefiting the Smoky Bear National Forest.

The legal description of the land is as follows:

Being a 200-acre parcel of land located on the waters of the Clearwater River,  on the east slope of Panther Mountain west of Highway 441 in Bear  County. Being  that tract of land  acquired by the USA from Smoky Senior  on May 3, 1963, by deed  recorded in Deed Book K, at page 56, Bear County records.  Together with an easement for a 20-foot wide right-of-way for an existing  road that provides access to the property.

40 - Exhibit 07--continued

Proposals will be accepted only for the entire 200 acres and improvements located thereon.

The Federal property to be exchanged is acquired National Forest System land administered by the Smoky Bear National Forest.

Information and maps on the Federal tract and improvements are attached as Exhibit A.  Exhibit B provides several photographs depicting the property and improvements.  (Exhibit A and Exhibit B referred to are not included as part of this handbook.)

NON-FEDERAL LANDS

Non-Federal lands and property to be offered to the Forest Service in exchange for the above described Federal land must be suitable for inclusion in the National Forest System and must be within or adjoining the National Forest boundary in the State of Tennessee.   The Forest Service has no authority to exchange for lands outside Tennessee.

Non-Federal lands that will be considered for exchange are those that would provide better management and protection of natural resources for public use and enjoyment.  The following  kinds of lands will be considered:

- Properties that would consolidate National Forest System lands or interests in lands (such as

mineral estates) for more logical and  efficient management and use.   These include total

non-Federal  inholdings in the Forest and those mostly bounded by Federal  lands.

-Properties that would protect or enhance  important watersheds.

-Properties that would protect or enhance important fish and wildlife habitat.

- Properties that would protect and enhance wildernesses and roadless areas.

- Properties that would protect and enhance public recreational opportunities and access.

- Properties that would protect and enhance threatened and endangered species habitat.

- Properties that would provide other multiple use benefits.

A wide variety of these types of  non-Federal lands are located within the National Forest boundaries. The Forest Service office in Knoxville maintains maps and landowner contacts for many of these properties and this information will be made available to interested parties.  Contact Joe Facilitator at (473) 952-7834 to make an appointment to review this information.

In lieu of offering properties directly, a specific cash offer may be submitted.  If selected as the best offer, the non-Federal party would be required to option and buy suitable properties for which the appraised value would be equal to the cash offer.  The Forest Service would assist in

40 - Exhibit 07--continued

locating such exchange lands, but the non-Federal party would be expected to pay the cost of an appraisal prepared to Federal standards.  Should the non-Federal party buy and assemble a tract

or tracts of land for which the total estimated value exceeds the cash offer, the Forest Service may make a cash equalization payment not to exceed 25 percent of the value of the Federal land.

Any party offering to buy unidentified land would be required to set up an escrow account to show good faith and financial commitment within 30 days of being selected.  The initial amount in the account shall be not less than five percent of the cash offer and would be used to obtain binding land purchase contracts on properties to be included in the exchange.

PROCEDURES

Two days have been set for tours of the Federal property -- August 30 and September 28.  Other times may be available through special arrangements with adequate lead time.  Contact Joe Facilitator for more details or information.

Interested parties may submit proposals to the Forest Supervisor,  Smoky Bear National Forest,

P.O. Box 4411, Knoxville, Tennessee 28844,  until 5 p.m., November 15, 1999.  Proposals not received by this time will not be considered.

Proposals shall include a detailed letter offering to negotiate an exchange.  Unless the proposal is   a cash commitment to buy suitable lands for the exchange, proposals should include the following information in order to be responsive:

1. Identification of the owner or owners of the non-Federal property(s) being offered.

2. Legal descriptions and maps of the non-Federal property(s).

3. Title evidence for the non-Federal property(s).

4. A supportable value estimate for the non-Federal property(s), based on an option, contract agreement,  or other document of support.  A formal appraisal will not be needed.

5. A brief narrative for each property that addresses its resource values. This can include recreation and scenic value, resource values such as wilderness and roadless areas, and value to wildlife, plants, fisheries and watershed protection.

If necessary, prospective exchange partners will be given the opportunity to refine and clarify their proposals after the initial review.

All proposals will be evaluated by an interdisciplinary team. A detailed description of the evaluation criteria can be found in Exhibit C.

40 - Exhibit 07--continued

The Forest Service reserves the right to reject all proposals.  The Forest Service is under no obligation to accept any proposals and/or may, at any time accept proposals that are in the best interest of the Government, even if such proposals are not among those initially ranked.  Should the selected non-Federal exchange party not follow through with their proposal as offered, or otherwise not meet requirements, the Forest Service reserves the right to drop that proposal, and may seek to develop an exchange with the next best offer.  Offer proposals that do not meet the basic requirements of the prospectus may be determined  to be non-responsive and therefore disqualified from consideration.

The land value of offered proposals must be at least $1.0 million.   Any proposal with an estimated value less than $1.0 million will be dropped from further consideration.

If the exchange partner and the Forest Service are successful in formulating an exchange, the proposal will be processed according to the existing laws and regulations governing land exchanges with the Forest Service.  Selection of a proposal is no guarantee that the exchange will be completed.

Except as noted in the case of cash offers to buy land, values of the non-Federal property offered for exchange will be estimated by the use of supporting documents to be made available by the exchange partner.  These could be in the form of options, contracts, appraisals, or other acceptable documents that give an indication of value.

All costs associated with title, land surveys, hazardous substance examinations and environmental analysis will be borne by the non-Federal exchange party.

After the Forest Service completes the review of the proposal, including an equal value determination, and completes the environmental analysis and decision, the exchange partner and the Forest Service will enter into an Exchange Agreement (a binding contract).

The time necessary to consummate the exchange will vary depending upon the complexity.  The proposed exchange will be given priority by the Forest Service to ensure expeditious processing, with a goal of completion no later than September 30, 2000.

Exchange parties must be citizens of the United States or corporations incorporated in the United States and legally qualified to deal in real property.

Questions regarding this offer to exchange lands with the Forest Service may be addressed to:

Joe Facilitator

Lands Specialist

Smoky Bear National Forest

1500 Smoky Mountain Highway

Knoxville, TN  28844

Telephone: (473) 952-7834

40 - Exhibit 07--continued

Exhibit C

ROSEBUD COMPETITIVE EXCHANGE EVALUATION CRITERIA

The following criteria will be used to rank the proposals.  An inter-disciplinary team will evaluate the proposals and provide this information to the Forest Supervisor who will make a final selection.

1)  COST TO ADMINISTER NON-FEDERAL LAND

Land ranking the highest, having the greatest advantage would:

a. Consolidate National Forest System lands for more logical and efficient

management.

b. Have little or no cost to identify or maintain the boundaries (inholding).

c. Contain no obvious resource liabilities (i.e., hazardous substance sites).

2)  RESOURCE VALUES ON NON-FEDERAL LAND

Parcels having the greatest combination of the following resource values:

a. Wildlife and Fisheries Habitat - including game habitat, threatened and endangered species habitat and fisheries values.

b. Recreation - including scenic areas, trails, and dispersed recreation opportunities, and access needs.

c. Wilderness and roadless areas protection - including lands within and adjoining such areas.

d. Watershed protection - including lands that would protect watersheds threatened by development.

No attempt will be made to put a dollar value on these resources, but the committee will rank each parcel based on a combination of the resource values present.

3)  ESTIMATED VALUE OF THE NON-FEDERAL LAND

The proposal with the highest estimated value will have a greater advantage.

4)  POTENTIAL FOR A SUCCESSFUL EXCHANGE

Proposals with no identified opposition or controversy associated with possible federal ownership will have a greater advantage.

Non-Federal parties who demonstrate the financial capability and commitment of resources required to process the exchange in a timely manner.

40 - Exhibit 08

COST SHARE ROAD EASEMENT RELINQUISHMENT RESERVATION

If the road is under a Road Right-of-way Construction and Use Agreement or involves a FRTA Forest Road Easement (cooperatively shared), the Government must relinquish some of the reservations it holds in the easement granted to the Cooperator.  This pertains mainly to the timber reserved within the right-of-way.  The form of reservation to use is:

This grant is made subject to the interests, rights, and privileges of both the United States and the (name of the cooperator), as set forth in that certain easement dated	___________, and recorded in Book __________, page _________, Deed Records of_________County, State of ___________, as shown approximately on the attached Exhibit ______.  Which interests, rights, and privileges together with the right to	construct, reconstruct, and maintain the road(s) are herein reserved except the United States does not reserve in this (Patent/(Quitclaim Deed/Exchange Deed) the title to any timber within the easement, but only the right to cut and deck for use of the landowner such timber as may be necessary to accommodate the construction and maintenance of the roads on the reserved right-of-way.

Road No. ________, (Describe the portion of the road which will be reserved)

(Example: Road No. 2440, beginning at a point on the north line of the NE1/4NE1/4 of Section 24, T. 24 S., R. 8 E., W.M. which is approximately 100 feet east of the northeast section corner of said section 24 and terminating at a point on the south line of the SE1/4SE1/4 of Section 24, T. 24 S., R. 8 E., W.M. which is approximately 660 feet east of the southeast section corner of said Section 24, as shown on Exhibit A.)

IT IS AGREED that the (exchange proponent) and its assigns shall have theright to use for all useful purposes the road(s) described above, subject to traffic control regulations as provided in 36 CFR 212.5(a)(1) and (2) and the bearing of road maintenance costs proportionate to use as provided in 36 CFR 212.5(d), and attached as Exhibits             and              , respectively, except when such regulations conflict with terms and conditions as set out in the easement described above, in which case the language of the easement shall control.

PROVIDED, That if the Regional Forester determines that the road, or any segment thereof, is no longer needed for the purposes reserved, the easement shall terminate upon execution and delivery of a document in recordable form furnished by the Regional Forester to the grantee, or its successors or

assigns.

40 - Exhibit 09

USDA - Forest Service				FS-5400-41

5400 Landownership

5500 Landownership Title Management

LAND DESCRIPTION VERIFICATION

FEDERAL LAND

| Purchase/Exchange Name: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Forest Name: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Assessor's Parcel Number: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| County, Town, or Borough: |  |  |  |  |  |  |  |  |  |  | State: |  |  |  |  |  |  |  |  |  |
| 1. Legal Description: (Include subdivision part, Section, Township, Range, Meridian; or lot, block, warrant, parcel, grant, etc., as appropriate.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Area: |  | Official (Public Land Survey) |  | Record (title/deed/county) |  | Actual (land survey, infor.) |  |  |  |  |  |  |  | Tax Assessor's (taxing authority) |  |  |  |  |  |  |
| 3. Record Documents: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. Comments: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The legal description for the above described lands, proposed for conveyance by the UNITED STATES OF AMERICA, has been reviewed for technical sufficiency and acceptability for patent or deed purposes and practicability for locating boundary lines. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| For purposes of acquistion, the acreage is |  |  |  |  |  |  |  |  | acres. |  |  |  |  |  |  |  |  |  |  |  |
|  | Land Surveyor, USDA Forest Service |  |  |  |  |  |  |  |  | Date |  |  |  |  |  |  |  |  |  |  |
| (attach additional pages as necessary for items 1 thru 4) |  |  |  |  |  |  |  | Page |  |  |  |  |  |  | of |  |  |  |  |  |

40 - Exhibit 10

USDA - Forest Service				FS-5400-40

5400 Landownership

5500 Landownership Title Management

LAND DESCRIPTION VERIFICATION

NON FEDERAL LAND

| Purchase/Exchange Name: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Forest Name: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Assessor's Parcel Number: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| County, Town, or Borough: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | State: |  |  |  |  |  |  |  |  |  |  |
| 1. Legal Description: (Include subdivision part, Section, Township, Range, Meridian; or lot, block, warrant, parcel, grant, etc., as appropriate.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Area: |  |  |  | Official (Public Land Survey) |  |  |  | Record (title/deed/county) |  |  | Actual (land survey, infor.) |  |  |  |  |  |  |  |  | Tax Assessor's (taxing authority) |  |  |  |  |  |  |  |
| 3. Record Documents: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. Comments: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| The legal description for the above described lands, proposed for acquisition by the UNITED STATES OF AMERICA, has been reviewed for technical sufficiency and acceptability for acquistion purposes and practicability for locating boundary lines. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Acquisition of the above described lands is recommended based on the legal description referenced thereto, or in Preliminary Title Report / Policy of Title Insurance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| No. |  |  |  |  | , dated |  |  |  | , and issued by |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| For purposes of acquistion, the acreage is |  |  |  |  |  |  |  |  |  |  |  |  |  |  | acres. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Land Surveyor, USDA Forest Service |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |  |  |  |  |  |  |  |  |
| (attach additional pages as necessary for items 1 thru 4) |  |  |  |  |  |  |  |  |  |  |  |  | Page |  |  |  |  |  |  |  | of |  |  |  |  |  |  |

40 - Exhibit 11

U. S. DEPARTMENT OF AGRICULTURE

Forest Service

5430 Exchanges

NF

(non-Federal party)

AGREEMENT TO INITIATE

(exchange authority(ies)

(cite the statue and U.S.C)

(I) We, the              (non-Federal party's name and address)        , Telephone:                           , hereinafter called the non-Federal party, and the Forest Service, U.S. Department of Agriculture, acting through their authorized representatives intend to exchange real property of equal value described in attached Exhibits A and B under the terms and conditions described in the exhibits.  It is understood that the basis for value of the exchange properties shall be appraisals which have been approved by the Forest Service.  This Agreement to Initiate authorizes each party to enter on lands of the other for such purposes as preparing land value appraisals, land line surveys, wildlife and wetland inventories and other evaluations deemed necessary by the Forest Service to fully evaluate the effects and merits of the exchange proposal.

It is understood that upon approval of the decision, exchange values, terms and conditions by the appropriate Forest Service official, the parties may enter into an exchange agreement that shall be binding to both parties.  It is understood that prior to the exchange agreement, or issuance of a patent or deed by the United States if no exchange agreement is executed, no action taken shall create or establish any contractual or other obligations against the non-Federal party or the United States.  Either the non-Federal party or the Forest Service may withdraw from the exchange at any time prior to execution of the exchange agreement, or conveyance from the United States.

Pursuant to Section 206(b) of the Federal Land Policy and Management Act of 1976 (43 U.S.C. l7l6), a payment may be required by either party to equalize exchange values.  The non-Federal party may reserve such rights as are acceptable to the Forest Service.  Any reservations shall be subject to the rules and regulations of the Secretary of Agriculture, where applicable, and such other conditions as may be agreed upon.  The reservations and exceptions of the non-Federal party are listed in Exhibit A attached.

If this offer is approved and title accepted by the United States, the non-Federal party agrees to accept, in exchange, that National Forest System land described in Exhibit B attached, subject to the reservations and exceptions shown in Exhibit B attached.  Title will be conveyed by Patent/Exchange Deed issued by the USDI-Bureau of Land Management/USDA-Forest Service.

It will be the non-Federal party's responsibility to furnish a good and sufficient title to the property free from objectionable encumbrances.  The non-Federal party will convey title by general warranty deed when notified to do so.  A policy of title insurance satisfactory to the Office of General Counsel of the Department of Agriculture will be prepared at the expense of the non-Federal party.

The United States does not furnish title insurance for the property it conveys.

No authorization for compensation for costs assumed pursuant to the provison of 36 CFR 254.7 is provided.

The timeline for processing this proposal and the agreement on responsibility for costs on specific items (36 CFR 254.4(c)(6)) is provided for in Exhibit C (Implementation Schedule).

If the non-Federal party is assigned the responsibility of providing appraisals for the Federal and/or non-Federal properties in the Implementation Schedule, execution of this agreement requires the non-Federal party to instruct the Forest Service-approved fee appraiser to simultaneously submit all appraisals to the Forest Service and the non-Federal party.  A copy of this Agreement to Initiate may be provided to the appraiser of record and serve as written authorization by the appraiser's client to provide a copy of all appraisals to the Forest Service.

Qualified tenants occupying the non-Federal lands affected by this proposal may be entitled to relocation benefits under 49 CFR 24.2.  The non-Federal party agrees to formally notify

the Forest Service of any tenants occupying the non-Federal land and provide the Forest Service documentation that the tenant has been notified of the proposed land exchange.

40 – Exhibit 11--continued

Unless otherwise provided by law or regulation (49 CFR 24.101(a)(1)), relocation benefits are not applicable to owner-occupants involved in exchanges with the United States provided the owner-occupants are notified in writing that the non-Federal lands are being acquired by the United States on a voluntary basis.

Therefore, this Agreement to Initiate serves as that notice and by signing the same, the owner-occupants agree that they are not entitled to relocation benefits.

Each party to this agreement is responsible to provide the other documentation of the existence or non-existence of storage of hazardous substances stored on their respective lands for 1 year or more or disposed of or released on said lands.  If evidence of hazardous substances are found, either party may refuse, without liability, to complete the exchange.

No member of Congress, or Resident Commissioner, shall be admitted to any share or part of this proposal or to any benefit that may arise therefrom unless it is made with a corporation for its general benefit (18 U.S.C. 43l, 433).

The undersigned is a citizen of the United States or a corporation or other legal entity subject to the laws of the United States or a State thereof.  The undersigned is also 21 years old or over and is the owner of the above described offered land or has a firm contract to acquire it.

Notification Statement:  Public Availability of Property-Related Information.  Any party who has signed below acknowledges receipt of this notification: All documents pertaining to both Federal and non-Federal lands necessary for the evaluation, processing and consummation of a land adjustment transaction, including but not limited to appraisals, timber cruises, specialist reports, geology/mineral reports, title and other property information, are subject to public availability at the discretion of the Federal party.  This includes information which may be exempt from release under the Privacy Act (5 U.S.C. 552a), and information which may qualify for exemption under the Freedom of Iinformation Act (5 U.S.C. 552b)).

However, it is the general intent of all parties that land adjustment transaction documents will be considered "pre-decisional working papers" not subject to premature availability prior to the point which concludes evaluation of the proposal through the agency's established, required processes and policy.

BY:

Date					    Non-Federal Party

BY:

Date                                               Authorized Officer

U.S. Department of Agriculture

Forest Service

OMB 0596-0105

According to the Paperwork Reduction Act of 1995, an agency may not conduct or sponsor, and a person is not required to respond to, a collection of information unless it displays a valid OMB control number.  The valid OMB control number for this information collection is 0596-0105.  The time required to complete this information collection is estimated to average 3 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information.

40 - Exhibit 11--continued

EXHIBIT A

Property that the Non-Federal Party will consider exchanging:

*   Principal Meridian, *   County, * (State)

(insert non-Federal legal description)

Land reservations of the  Non-Federal Party  and exceptions to title:

Reservations:

Outstanding Rights:

EXHIBIT B

Property that the U.S.D.A. Forest Service will consider exchanging:

* Principal Meridian, * County, *(State)

(insert Federal legal description)

Land reservations of the U.S.D.A. Forest Service, exceptions to title and uses to be recognized:

Reservations:

1.  Reserving to the United States a right-of-way thereon for ditches or canals constructed by the authority of the United States Act of August 30, 1890 (26 Stat. 391; 43 U.S.C. 845).   (note:  applies to reserved PD)

Outstanding Rights:

40 - Exhibit 11--continued

EXHIBIT C

IMPLEMENTATION SCHEDULE

EXHIBIT D

(optional - use only when doing an assembled exchange; the following can be an exhibit or the following can be read into the agreement to initiate)

ASSEMBLED EXCHANGE

This is an assembled land exchange developed pursuant to 36 CFR 254.5.  As such, both the Federal and non-Federal lands are to be appraised in a similar manner.

In this case, the non-Federal party was requested by the Forest Service to secure the non-Federal ownerships for the purposes of the exchange.  The various ownerships on the non-Federal side must be appraised as though each is in an individual transaction, and the sum of the individual values of those ownerships will be the non-Federal value of this transaction.  The value of the Federal lands is the sum of the value of the various parcels of Federal lands involved in the exchange, each individual parcel valued as though in a separate transaction.

Differences between the physical characteristics of the non-Federal lands and Federal lands may require additional acreage to be added to the transaction by either party to achieve value equalization.  If this becomes necessary, the added lands may also be appraised on an individual basis, as described above.

40 - Exhibit 12

Dear Third-Party Facilitator:

Thank you for your letter of December 10, 1999, in which you offered assistance in two acquisition proposals located within the boundary of the Waterfront National Forest in Wisconsin.  We appreciate your willingness to assist in facilitating the acquisition of both the 320 acres Jack property located in section 2 of T44N, R4W and the University of Madison property involving approximately 1,028 acres located in section 36 of T45N, R4W, sections 1 and 2 of T44N, R4W, and in section 31 of T45N, R3W.

The preliminary title evidence and specific public resource information associated with these properties was also recently received from the Region.

Our Forest in consultation with the Region, completed its review of these proposed transactions and concurred that these are potentially desirable additions to the National Forest.  However, there are some critical title and case management issues outline below which need to be resolved as a condition of our interest in perusing these transactions.

1.  That the United States receive title to fee simple interest in both properties which in reviewing the preliminary title policy will require the following:

A.  The release of all existing use restrictions created as restrictive covenants involved with the University property.

B.  The securing of all outstanding rights, including mineral interest, on these properties.

C.  That no reservation or provision for continued use of the property by a non-federal party be included as part of the transaction.

2.  We understand that there are older farmstead improvements (house, barn, and shed) on the Jack property.  In addition, the University property (Section 36) has 4 or 5 small cabin structures that are in poor condition.  All buildings and structural improvements will need to be removed from these properties and any site restoration work completed to Forest Service satisfaction prior to closing the transaction.

3.  That any hazardous or solid waste materials be removed from the property and site restoration completed to Forest Service's satisfaction prior to closing the transactions.

40 - Exhibit 12--Continued

4.  That you work to secure funding for the purchase of these tracts and that the Forest and you document each parties responsibilities for administrative costs such as appraisals, title insurance, closing fees, etc.

5.  That appraisals be completed by a qualified appraiser acceptable to the Forest Service following instructions prepared by the Forest Service review appraiser.  That each parcel (ownership) be appraised as a stand-alone transaction.  If multiple year funding is required resulting in phased closings, then each closing will need to be based on the contributory value of the involved property to the larger parcel.

6.  Due to the special circumstances involved with the University's title, any closing needs to be structured directly between the University and the United States.

These items are standard procedures and title requirements for Forest Service acquisitions.  If there are special circumstances or means of achieving these conditions other than as outlined above, we are certainly willing to consider them, i.e., Dormancy Provision as means of quieting outstanding mineral interest.

Again, we appreciate your interest and offer to act as an independent third-party facilitator in these transactions.  We look forward to working with all parties in addressing the items noted above and the consummation of a mutually acceptable transaction.

Sincerely,

Forest Supervisor

National Forest System

40 - Exhibit 13

Publishing Company

(address)

Dear Editor:

Enclosed is a land exchange notice to be published in your   (date)  ,   (date)  ,   (date)  ,   (date)  , issues.  This publication is requested on behalf of    (non-Federal party) or (United States) of   (address)  .  The bill for this service should be sent to   (non-Federal party) or (       National Forest) at   (address)  .

I would like to review the proof prior to publication.  Please fax me a copy of the publication notice.  My fax number is   (fax number)  .

Please forward a copy of the first and last publication of this notice to me at   (address)  .  Upon receipt of payment from   (non-Federal party) or (United States), please send the original Affidavit of Publication to my office.

Sincerely,

Forest Supervisor

40 - Exhibit 14

Land-for-Land Exchange

Notice is hereby given that the Forest Service (FS), United States Department of Agriculture, is considering an exchange of land (interests in lands) with (non-Federal party) under the authority of the Act of (insert authorities).  The lands (interests in lands) under the jurisdiction of the FS that are being considered for exchange are described as:

(legal description, NF System unit, county, and state)

The non-Federal lands (interests in lands) are described as:

(legal description, NF System unit, county, and state)

Any or all of the above-described lands (or interests in lands) may be exchanged if the values are equal.  If the values are unequal, either party may equalize the values by making a cash payment, not to exceed 25 percent of the value of the lands (interests in lands) transferred out of Federal ownership.

The Forest Service proposes to acquire land with floodplains associated with

Creek,                      River,                    Creek.  The Forest Service proposes to exchange lands with floodplains associated with                Gulch,

Creek and                     River.

The Federal lands have been segregated from appropriation under the public land laws and mineral laws for a period not to exceed 5 years from the date of the publication of this notice.  (If applicable.)

Persons claiming such properties or having valid objections to this proposed exchange must file their claims or objections with the (Forest Supervisor) (Regional Forester), Forest Service U.S. Department of Agriculture,          (address)        , within 45 days after the initial date of publication of this notice.

Publication dates:                      ,                     ,                    ,                    , 20    .

40 - Exhibit 15

Land-for-Timber Exchanges

Notice is hereby given that the Forest Service, United States Department of Agriculture, is considering an exchange of an equal value of National Forest timber with   (non-Federal party)  for land under the authority of the Acts of   (insert authorities)

The timber will be cut on   (name)   National Forest lands within   (name)  County, State of   (name)  .  The land of   (non-Federal party)   under consideration is described as  (legal description)  in the   (National Forest System unit, county, State).  Any or all of the above-described lands may be exchanged.

The Forest Service proposes to acquire land with floodplains associated with

Creek,                      River,                    Creek.  The Forest Service proposes to exchange lands with floodplains associated with                Gulch,

Creek and                     River.

Persons claiming such properties or having valid objections to this proposed exchange must file their claims or objections with the (Forest Supervisor) (Regional Forester), Forest Service U.S. Department of Agriculture,          (address)        , within 45 days after the initial date of publication of this notice.

Publication dates:                      ,                     ,                    ,                    , 20    .

40 - Exhibit 16

Amendment to Exchange Notice

Notice is hereby given that the Forest Service, USDA, is continuing to consider a land exchange under the authorities of  (add authorities) .  The exchange involves non-Federal lands in   (name of county, state, and National Forest System unit) and federal lands in   (name of county, state, and National Forest System unit) .  The original Notice of Exchange was published in   (name of newspapers or publishing company) on   (list all four publication dates).

One tract of non-Federal land has been added to those previously described.  It is:   (insert legal description)  .

Persons claiming such properties or having valid objections to this proposed exchange must file their claims or objections with the Forest Supervisor, USDA Forest Service,   (name and address of Forest) within 45 days after the initial date of publication of this notice.

Publication dates:                      ,                     ,                    ,                    , 20    .

40 - Exhibit 17

AFFIDAVIT OF PUBLICATION

| STATE OF COUNTY OF | (COPY OF NOTICE TO BE PASTED HERE) |
| --- | --- |
| I, (name & title) being first duly sworn, depose and say that I am the principal clerk of the publisher of the (name of publishing company), a newspaper of general circulation, as defined by (State law reference), printed and published at (name of city/town) in the aforesaid county and state; that the exchange notice, a printed copy of which is hereto annexed, was published in the entire issue of said newspaper for 4 successive and consecutive weeks in the following issues: (date), (date) (date) (date) Total Cost: $ (cost of publication) (signature of authorized person) Subscribed and sworn to before me this day of , 20 . Notary Public for the State of My commission expires (date) |  |

40 - Exhibit 18

File Code:	5430

Date:

Honorable

(address)

Dear       (name)                 :

XYZ, Inc., and the United States, by and through the Forest Service, U.S. Department of Agriculture, has signed an Agreement to initiate for an exchange, under the             authorities involving the following described lands:

Federal Land

*(insert legal description)

Containing                   acres more or less.

Non-Federal Land

*(insert legal description)

Containing                  acres more or less.

The Forest Service will formally evaluate this exchange proposal through the National Environmental Policy Act (NEPA) procedures, which includes public involvement.  A decision to complete the exchange will need to be based on overall public benefits.

If a decision is made to consummate the exchange, the involved Federal and Non-Federal lands will be conveyed based on equal value, which will be determined by appraisals, which meet Federal standards and that have been reviewed and approved by the Forest Service.

If you have any questions, please call me at     (insert telephone number) .  If you wish to comment on this proposal, please respond by     (insert date)     .

Sincerely,

Authorized Officer

40 - Exhibit 19

File Code:	5430

Date:

(name and address of grazing permittee)

Dear   (name of permittee):

The Forest Service is evaluating a land exchange proposal on the   (name of Forest) National Forest.  In this proposal, the National Forest System lands within   (legal description)  are being considered for conveyance to XYZ, Inc.  These Federal lands are within the                        Allotment(s) for which you hold Term Grazing Permit Number___________.

We are in the preliminary stages of this exchange proposal.  It may be several months before a final decision is made.   Federal regulations at 36 CFR 222.4(a)(1) requires that except in emergencies, the Forest Service notify holders of term grazing permits two years in advance of any proposal, including land exchanges, which could result in National Forest System lands being devoted to another public purpose which excludes livestock grazing.  This letter serves as the required notification.

The two year notice requirement in 36 CFR 222.4(a)(1) may be waived by the permittee. Although this exchange is in the early stages, we hope to complete our evaluation and issue a decision within a shorter period than the two-year timeframe provided by this notice.  While it is not required, it would greatly simplify matters for all parties concerned if you would voluntarily waive the two-year notification requirement and sign, date, and return the enclosed waiver form in the envelope provided not later than _________.  If you sign and return this form, should a decision be made to consummate this exchange in less than two years, you would be expected to remove your livestock from the allotment (or portion of allotment) at the same time that the National Forest System land is conveyed out of Federal ownership.  We will provide you with at least 45-day advance notice of when the exchange would be consummated.  At the same time we would modify or cancel your Term Grazing Permit, which ever is applicable.

We would also welcome any comments you have concerning the exchange proposal.  If you have questions, please contact (name, office, phone number, etc.)

Sincerely,

40 – Exhibit No. 19--continued

# TWO YEAR NOTIFICATION WAIVER FORM

I, (permittee name), voluntarily agree to receive less than a two year notification as required under 36 CFR 222.4(a)(1) concerning the land exchange involving National Forest system lands identified as _________________________, and within the __________________ allotment, which I currently am authorized to graze under Term Grazing Permit number _________.

___________________________________                     _____________

Signature                                                                               Date

40 - Exhibit 20

The United States Department of Agriculture, Forest Service reserves unto itself all right and title to any and all artifacts associated with Archaeological Site __________, located at _________________, and reserves the right to enter onto the property for the period of time commencing ___________ and ending _________, to inspect the condition of the artifacts and the associated surface, and to remove said artifacts at any reasonable time upon written notice to the owner of record.

The Grantee, successors, heirs, and assigns covenant to maintain and preserve and not disturb the ground surface, or permit any action to be undertaken which may affect the archeological value of Archaeological Site ___________ without the express prior written permission of the United States Department of Agriculture, Forest Service signed by a fully authorized representative thereof.

The Parties agree and acknowledge that the photograph(s) attached hereto as Exhibit "A" or preserved by the Regional Forester represent the condition of the site at the time of the grant of this covenant.

In the event of violation of any of the conditions, covenants, or restrictions in this instrument, whenever reasonably possible, the United States Department of Agriculture, Forest Service will serve notice upon the owner of record, to cure such violation.  In the event the violation is not cured within a reasonable time or that circumstances do not permit notice, the United States Department of Agriculture, Forest Service may enjoin said violation or take any other appropriate legal action.  The owner of record will be responsible and liable for all legal costs and expenses incurred in connection with such a suit, including but not limited to court costs and attorney fees.

The United States Department of Agriculture, Forest Service may at its discretion, without prior notice to Grantee, convey and assign all or part of its rights and responsibilities contained herein to a third party.

The failure of the Unites States Department of Agriculture, Forest Service, to exercise any right or remedy granted under this instrument shall not have the effect of waiving or limiting  the exercise of any other right or remedy or the use of such right or remedy at any other time.

40 - Exhibit No. 20--continued

If the appropriate Regional Forester determines that Archaeological Site ______ or any part thereof is no longer needed or necessary, the reserved rights, together with attendant protective covenants, shall terminate.  Evidence for such termination shall be a statement in recordable form furnished by the appropriate Regional Forester to the Grantors, their heirs, successors, or assigns in interest.

This reservation and accompanying covenants shall be a binding servitude upon the above described property and shall be deemed to run with the land.  Execution of this deed shall constitute conclusive evidence that the Grantee agrees to be bound by the foregoing reservation, conditions, and restrictions and to perform the obligations set forth herein.

40 - Exhibit 21

DISCLAIMER OF OWNERSHIP

(Personal Property)

Forest Supervisor

National Forest

(address)

Dear Forest Supervisor:

I hereby certify that I am the legal landowner of the following described property which is being exchanged to the United States:

(insert legal description)

The following item(s) is/are located on this property:

(describe personal property)

I hereby disclaim (choose from following options or add appropriate language):

	Any knowledge as to prior placement of these items, and or

	Any interest in the above-listed property or in its disposal.

(non-Federal party's name)

(date)

40 - Exhibit 22

Sample Floodplain and Wetland Analysis Report

This is an evaluation of the proposed land exchange of about 1,630 acres of non-Federal land in Bear Canyon watershed for about 1,708 acres of Federal lands in Trail Creek for wetland and floodplain effects.  This evaluation if required by FSM 2527 and is intended to be an appendix to the environmental assessment on the proposed action.

1.  Findings.  There is a net gain to the United States of about 29 acres of seasonal wetlands or ponds and a net gain of 1.3 miles (8 acres) of stream floodplains from the proposed exchange.   No hazards to life or property are known to exist in the wetland or floodplain areas involved.  There is an abundance of these kinds of areas within both watersheds.

2.  Methodology.  Review of orthophotographs and color aerial photographs of 1:15,840 scale was made.  Streams within the appropriate areas were noted and 6 acres per mile was assigned them for the 100-year floodplain.  Visual observations were made during a field visit to the area.

3.  Information Search.  Based on earlier contacts with other Federal and state officials it was known that no floodplain mapping or other hydrologic information exists for the exchange areas.

4.  Hydrologic Evaluation.  All but three parcels involve only first order tributaries to Bear Canyon, Trail and Goose creeks.  These tributaries are usually less than one square mile in size and many do not flow year long.  Several have been logged.  Channel conditions appear to be good.

Bear Canyon Creek flows through parcels in Sections 8, 21, and 28 in T3S, R7E as a fairly stable third order stream, draining about 7 square miles.  The 100-year peak flow of this stream in Section 8 is estimated to be 125 cfs which would inundate a floodplain generally 25-30 feet wide.  It is a 3 willow-alder bottom stream in that area.

Trail Creek drains about 6 square miles above Section 2, T4S, R7E.  Some of its watershed has been clearcut.  Watershed conditions are rated fair in this drainage because of the large extent of erosive soils and high sediment yields.

Normal peak flows occur from snowmelt runoff in May or June, while the larger peak flows ounce in 100 years) result from heavy rainfall on a melting snowpack.  The 100 year peal flow is estimated to be twice as much as the annual peak, based on records from a U.S. Geological Survey stream gaging station on nearby Hyalite Creek.

5. Floodplain Evaluation.  The 100-year floodplain on all first order tributaries is estimated to be less than 20 feet wide in general.  On Bear Canyon Creek, the 100-year floodplain is estimated

40 – Exhibit 22--continued

to be generally less than 30 feet wide except where gradients are lower than average where it could be up to 50 feet wide.

The 100-year floodplain on Trail Creek in Section 2 is about 25 feet wide and is well timbered.

There are no critical facilities located on lands under consideration nor downstream of them.

On-site values are generally related to wildlife and fish habitat, recreation, and the natural functioning of these watershed to provide water for domestic livestock, wildlife, and irrigation downstream. Natural erosion rates are fairly high in much of the area and landflows are common in upper Bear Canyon and Trail Creeks.  Hence, sediment yields and water turbidity are both fairly high for mountain watersheds.

There are about 44 acres of wetlands or surface waters on the non-Federal lands, mostly in Sections 21 and 28.  The old Cooper Reservoir presently consists of 10 acres of sedge meadow and about 2 acres of muddy surface water.  On the National Forest lands in Trail Creek, there are about 15 acres of wetlands and no surface ponds or lakes.  These are also good wildlife habitat.

The table below shows the amount of wetland acres or stream miles in each parcel of land:

NON-FEDERAL LANDS					FEDERAL LANDS

Parcel		Wetlands	Floodplains		Parcel		Wetlands	Floodplains

Sec. 32		    0		      0			Sec. 22		    1 ac.	     	 0

Sec. 33		    0		      0			Sec. 26		    9 ac.	    	 1.1 mi.

Sec.   4		    2 ac.	     	     0.9 mi.		Sec. 34		    5 ac.	     	 0.6 mi.

Sec.   8		    0		     1.3 mi.		Sec.    2	    0		 1.0 mi.

Sec.   9		    0		       0

Sec. 17		    4 ac.	                   0				totals       15 ac.           2.7 mi.

Sec. 20		    3 ac.	     	     0.5 mi.

Sec. 21		  15 ac.	                0.9 mi.

Sec. 28		  20 ac.	                0.4 mil.

totals		  44 ac.	               4.0 mi.

From my knowledge and evaluation of this area, the proposed exchange would result in a net gain in both wetlands and floodplains and is therefore consistent with E.O. 11988 and E.O. 11990 and the 1980 OGC guidance and FSM direction.

Hydrologist

40 - Exhibit 23

Any valid existing rights of the Casey Fraction No. 2 and Casey Fraction No. 4 lode mining claim locations, MMC 164708 and MMC 164709, respectively, insofar as they occupy lot 6, section 2, T. 4 N., R. 2 E., Black Hills Meridian, South Dakota.

40 - Exhibit 24

DECISION NOTICE

AND

FINDING OF NO SIGNIFICANT IMPACT

FOR

WILLIAM  HARRIS LAND EXCHANGE

USDA Forest Service Southern Region

Pisgah  National Forest

Jackson and Transylvania Counties, North Carolina

INTRODUCTION

The Environmental Assessment (EA) for this exchange is available for public review at the Highlands Ranger District Office in Highlands, North Carolina.  The EA discusses the proposal to exchange 142.68 acres of National Forest System lands for 125.34 acres of privately owned land.  Several alternatives were considered; some were eliminated from a detailed analysis because they were not acceptable to all parties involved in the exchange.  The range of alternatives was narrowed to three that were acceptable to all parties.  These three alternatives were analyzed in the EA.

Purpose And Need For This Project:

The objectives of this action are to provide additional protection to the Whitewater River watershed, to consolidate National Forest ownership providing for more efficient management of these lands, and to place in private ownership a parcel that is not well suited for National Forest management, due to adjacent private development, and increasing development pressure surrounding the Federal tract.

DECISION

Based on the results of the analysis documented in the EA, it is my decision to implement Alternative A that involves the exchange of approximately 142 acres of National Forest land in

40 - Exhibit 24—continued

Jackson County, identified as Tract P-603, for four tracts of private land in Jackson and Transylvania Counties, identified as Tracts P-602, P-602a, P-602b, and P-602c, containing

approximately 125 acres.  These properties are located in the vicinity of US Highway 54 and the Whitewater River

DECISION RATIONALE – PUBLIC BENEFIT DETERMINATION

This decision best meets the purpose and need for the project, responds to public issues, and minimizes overall disturbance to Federal resources.  My reasons for proceeding with this action and selecting Alternative A, which also summarizes my determination of public interest, are as follows:

1. This exchange will consolidate National Forest ownership.  Four private tracts adjacent to or near the Whitewater River will be acquired, reducing the potential for boundary encroachments and eliminating inholdings.  It places in non-Federal ownership a Federal parcel that is surrounded on 3 sides by private land, already developed on 2 sides.

2. This exchange will place land adjacent to the Whitewater River into public ownership, thereby protecting 2.0 miles of the Whitewater River riparian corridor from future development and will protect the long-term water quality of the Whitewater River and its associated riparian wildlife habitats.  The exchange will result in a net gain of 20.0 acres of wetland and 4.3 acres of floodplain.

3. There will be no cumulative effect or loss of viability across the Forest for any PETS or forest concern species with the implementation of this project.

4. The exchange will provide critical habitat to the endangered Blue Ridge Black Bear.

5.  There are both positive and negative effects on landowners adjacent to the tracts involved and to the general public.  However, the negative effects appear to be minimal and limited in scope.

6.  The exchange would result in an overall decrease of 9 acres of public ownership.  There would be an increase of approximately 42.5 acres of private ownership in Jackson County and a decrease of approximately 33.5 acres of privately owned property in Transylvania County.

7.  The exchange would cause little change in views from vistas such as Whiteside Mountain since the Federal  tract being traded is substantially screened from view by Terrapin Mountain.

40 - Exhibit 24--continued

8.  Public access to the Whitewater River, a native trout stream with several significant waterfalls, will be enhanced.

9.   The intended use of the conveyed Federal land will not substantially conflict with established management objectives on adjacent National Forest land.  Local county zoning and ordinances will regulate the amount and type of future development on the property.  These ordinances will adequately protect the resources and will not result in a significant effect on the character of the area, water or air quality, visual quality, wildlife, or other resources.

10.   The resource values and the public objectives served by the non-Federal lands to be acquired exceed the resource values and the public objectives served by the Federal lands to be conveyed.

This exchange meets the equal value requirements of 36 CFR 254.3.  The Federal land has an approved value of $998,760 and the non-Federal land has an approved value of $1,063,000.  A cash equalization payment of $64,240 will be made to the non-Federal party as provided under 36 CFR 254.12.

Other Alternatives Considered:

Alternative B, a no-action alternative:  In this alternative, the exchange would not occur.  This alternative was not selected because it does not meet the purpose and need for the action as described in the EA.  Alternative C, a modified action, was not selected because it would result in the Forest Service being able to acquire the entire non-Federal lands and create an irregular ownership pattern.

Alternatives Considered But Not Carried Forward for Further Analysis:

Purchase the non-Federal lands:

Obtain necessary funds to purchase the land.  Monies needed to purchase land from the Land and Water Conservation Fund.

This alternative has been dropped from further consideration due to the following:

	The non-Federal party is not willing to sell the land to the Forest Service in this particular situation, as documented in their letter dated April 25, 2000.  The owner has and intends to maintain a long term land base adjacent to the Federal lands.

	The Pisgah National Forest has not been competitive for Land and Water Conservation Funds (LWCF) needed to purchase land.  Such funds are currently not available.

40 - Exhibit 24--continued

Deed Restrictions:

Based on input received for this proposal and others, I have also considered an additional alternative that was not evaluated in the Environmental Assessment.  It has been suggested that the use of deed restrictions on part or all of the Federal parcel may be appropriate.

Forest Service direction for use of deed restrictions is found at several locations, including:

a) Forest Service Manual 5474 Deed Restrictions and Conditions.

In conveyances of National Forest System lands, in addition to reservations, it may be necessary to apply specific limiting conditions to manage effectively or to protect National Forest System lands and resources.

b) Federal Register Notice of March 8, 1994, Part II, Department of Agriculture, Forest Service. 36 CFR 254 Land Exchanges; Final Rule.

A review of the specific comments for 36 CFR 254.3 (h) Reservations or restrictions in the public interest  provide an indication of the intent of  this regulation. It contains references to 'protecting critical interests' and restrictions to protect 'any federal interests'.  The  regulation itself  states that '(t)he use or development of lands conveyed out of federal ownership are subject to....all laws, regulations and zoning authorities of State and local governing bodies'.

c) Forest Service Handbook 5409.13 – Section 30.02(17)

Consider restriction or covenants on Federal lands only when needed to protect the public interest; i.e., to comply with law, regulatory requirements and executive orders or when clearly and specifically supported by the applicable forest land and resource management plan.  The need to retain restrictive convenants on the Federal land are to be supported by the NEPA analysis.  The potential effect of covenants on market value and future administrative cost needs to be considered when evaluating proposals.  Remove Federal lands from the proposal when covenants on the Federal land appear to be warranted which would measurably reduce the value of the Federal lands and or would create a significant administitive burden on the United States.  Do not agree to reservations by either party as means of equalizing values.

40 - Exhibit 24—continued

Forest Service direction indicates that deed restrictions are to be imposed in rare occasions when  necessary to protect critical Federal interests.  Neither scoping nor evaluation of the Federal land

by specialists identified any critical resources or National Forest lands in need of protection through deed restrictions.  In addition, the  use of deed restrictions is not consistent with the

Forest Service goal of improving the effectiveness and efficiency of its management.  The Forest has identified these properties for disposal because of their intermingled status with private land, which makes management complicated and costly. Administration of deed restrictions can be extremely complicated, time consuming and expensive, resulting in a potential decrease in management efficiency, instead of the intended increase.

Finally, deed restrictions are not imposed to protect property interests on adjacent private property.  The Forest Service has long taken the position that zoning and regulation of uses  on private land are within the responsibility of state and local governments.   Local authorities are in the best position to determine  appropriate uses of private land.  The Forest Service has neither the legal authority or responsibility to substitute deed restrictions for local zoning controls.  Local governments have traditionally agreed and insisted that such decisions be left to them.

Based on the fact that conveyance of the property with deed restrictions is inconsistent with policy, direction and regulation, and is beyond the scope of Forest Service responsibility, this alternative was dismissed from further consideration.   It is  "unlikely to be implemented" and thus, merited no further consideration.

PUBLIC INVOLVEMENT

The public was notified of the proposed exchange by a legal notice appearing for a four week period in The Highlander and Cashiers Crossroads Chronicle between October 18 and November 13, 1996.  In addition, 63 letters were mailed to people identified on the district mailing list as being interested in this type project or in this area of the district.  Of the 11 responses received, 2 were negative.  After the appraisal was completed on the properties, it was determined that additional private properties were needed to make the values equal.  A legal notice, which ran for 4 weeks, between June 12 and July 3, 1998, was placed in The Highlander.  In addition, 13 letters were mailed to people identified on the project mailing list on June 10, 1998.  One response, in favor of the project, was received.  The EA was mailed to agencies and individuals who had shown an interest in the project on August 20, 1998.  Also, the public was notified by a legal notice in The Highlander on August 18, 1998 that the EA was prepared for this project and available for a 30 day review period.  Of the 3 persons responding, none were opposed to the project and no additional issues were raised.

40 - Exhibit 24--continued

FINDING OF NO SIGNIFICANT IMPACT

The actions of alternative A are consistent with the Nantahala/Pisgah Land and Resource Management Plan, as amended (LRMP).  The following discusses my reasoning for the finding:

1.  The actions in Alternative A are consistent with the LRMP because the project is feasible and reasonable, and meets the LRMP's overall direction of protecting the environment while producing goods and services.

2.  The actions of the project are consistent with the LRMP's management objectives given in Chapter III.  The objectives of this land exchange meet the Standards and Guidelines (S & G) discussed on page III-25 of the LRMP.  This exchange specifically meets the S & G's referring to exchanging lands to provide for access opportunities and for efficiency of management.

I have determined that these actions are not a major Federal action, individually or cumulatively, and will not significantly affect the quality of the human environment.  Therefore, an environmental impact statement is not needed.  This determination is based on the following factors:

1.  Public health and safety are minimally affected by the proposed actions.

2.  There are no known significant irreversible resource commitments or irretrievable loss of timber production, wildlife habitats, soil production, or water quality.

3.  There are no known significant cumulative effects between this project and other projects implemented or planned on areas separated from the affected area of this project.

4.  The physical and biological effects are limited to the exchange areas or the immediate vicinity.

5.  These actions do not set a precedent for other projects that may be implemented to meet the goals and objectives of the LRMP.

6.  The exchange complies with Executive Orders 11988 and 11990 (floodplains and wetlands).

7.  No proposed endangered, threatened, or sensitive species will be adversely affected.

8.  The effects on the quality of the human environment are not likely to be highly controversial.

40 - Exhibit 24--continued

9.  There are no known effects on the human environment that are highly uncertain or involve unique or unknown risks.

10.  The actions do not threaten a violation of Federal, State or local law or requirements imposed for the protection of the environment.

11.  There are no known cultural resources affected.

12.  There are no known hazardous waste locations on either the federal or private tracts.

APPEAL RIGHTS

This decision is subject to appeal pursuant to 36 CFR 215.7.  Any written notice of appeal of this decision must be fully consistent with 36 CFR 215.14 "Content of Notice of Appeal", including reasons for appeal, and must be filed with the Appeal Deciding Officer at this address: USDA Forest Service, Southern Region, ATTN: Appeals Deciding Officer, 1720 Peachtree Road, N.W., Suite 876S, Atlanta, GA  30367-9012.  Appeals must be postmarked or received within 45 days of the date of publication of the legal notice in The Highlander, Highlands, North Carolina.

IMPLEMENTATION

If no appeal is received, implementation of this decision may occur on, but not before, 5 business days following the close of the appeal filing period.  If an appeal is received, implementation may not occur for 15 days following the date of appeal disposition.

SECRETARY APPROVAL AND CONGRESSIONAL OVERSIGHT

Pursuant to 36 CFR 254.14, this decision is subject to the Secretary of Agriculture's approval, and the required 30-day congressional oversight.

For additional information concerning this decision or the Forest Service appeals process, contact Smoky Bear, Highlands Ranger District, 2010 Flat Mountain Road, Highlands, NC  28741, telephone number (727) 826-6835.

Forest Supervisor                                                              Date

40 - Exhibit 25

LAND EXCHANGE APPROVAL DOCUMENT

LAND-FOR-TIMBER EXCHANGE

USDA-Forest Service, Eastern Region, Manistee National Forest

Manistee Ranger District

Mason County, Michigan

# DECISION

## Description of Decision

My decision is to consummate a land-for-timber (tripartite) exchange in which the United States will acquire two non-Federal tracts of land located in Mason County.  Timber stumpage receipts derived from the Big Pine Timber Sale, also located in Mason County, are to be utilized as consideration in exchange for the non-Federal lands.  These exchanges involve three parties; the United States, a non-Federal landowner, and timber sale contractor.  The contractor pays for and cuts the designated timber in accordance with the provisions of the National Forest timber sale contract.  The amount paid by the purchaser is not affected in any way by the tripartite exchange.  The United States acts as a broker for contractor payments which are turned over in exchange for land, or interest in land, owned by the non-Federal landowner.  Timber sale contracts that contribute a portion of their funds to tripartite exchanges must have, or be amended to include, an enabling Special Provision.  The currently approved provision is Provision C(T) 8.71 (4/99).  This provision states:

Purchaser agrees that timber values for which cash payment is required under BT4.0 may be applied to any land exchange transaction authorized by law under which the owner of the offered lands agrees to accept a money value of timber sold for the value of land granted to the United States.

Through the language of this provision, the sale purchaser agrees that the cash paid for timber value may be applied to any land exchange transaction authorized by law.

The private tracts are located in Mason County, Freesoil Township.  Tract 1 is described as the SE¼ of Gov’t Lot 6, Section 1, T20N, R16W, containing 10.3 acres and Tract 2 is described as the SE¼ NE¼ NE¼, Section 11, T20N, R16W, containing 10 acres.

40 - Exhibit 25--continued

This decision will be implemented through a deed of  conveyance that meets the requirements of the Secretary of Agriculture and the Department of Justice.

## Purpose of Decision

Acquisition of these two private tracts contribute toward accomplishment of the Forests’ Plan Desired Future Conditions because they adjoin existing National Forest System land, improving the ability of the Forest Service to implement ecosystem management objectives in the area.  Acquisition of these properties will reduce the need for special use permits for a power line and telephone line.  The Forest has been acquiring small, forested tracts like these in the Hoag Lake area, consolidating ownership and facilitating management of National Forest lands.

The proposal is consistent with the approved Forests’ Land and Resource Management Plan.  The lands are located in Management Area (MA) 4.2, Roaded Natural Sandy Plains and Hills.  The first land acquisition priority in this MA is to provide areas of 1,000 acres or more in National Forest ownership.  The second land acquisition priority is to acquire lands to provide needed access routes, improve the ownership pattern, and eliminate or prevent incompatible uses (reference page IV-108).

The authority for processing this exchange is the Weeks Act of March 1, 1911, as amended, the Federal Land and Policy and Management Act of October 21, 1976, as amended, and the Federal Land Exchange Facilitation Act of August 20, 1988.

The approved value of Tract 1 is $18,000.00 and the approved value of Tract 2 is $17,000.00.

Attempts to acquire the tracts by land-for-land exchange were unsuccessful.  Both owners live in other states and are not interested in a land-for-land exchange.

# REASONS FOR CATEGORICALLY EXCLUDING THE DECISION

Decisions may be categorically excluded from documentation in an environmental impact statement or environmental assessment when they are within one of the categories identified by the U.S. Department of Agriculture in 7 CFR part 1b.3 or one of the categories identified by the Chief of the Forest Service in Forest Service Handbook (FSH) 1909.15 sections 31.1b or 31.2 and there are no extraordinary circumstances related to the proposed action.

40 - Exhibit 25--continued

## Category of Exclusion

This project is within category 31.1b(7) that includes “Sale or exchange of land or interest in land and resources where resulting land uses remain essentially the same”.  No Federal lands will be conveyed in this transaction.  The private tracts are currently undeveloped and owned by absentee landowners who had used the land for occasional hunting and picnicking.  The adjoining National Forest System land is currently being managed for similar purposes and objectives.

## Relationship to Extraordinary Circumstances

Steep Slopes or Highly Erosive Soils – Rolling to flat, the terrain is conducive to the activities included in the decision.  The soils present are highly resistant to erosion.  This is supported by topographical map review and field visits.  Similar past projects in this area were determined to have no significant soil-related impacts.

Threatened and Endangered Species or Their Critical Habitat – The Endangered Species Act requires that federal activities do not jeopardize the continued existence of any species federally listed or proposed as threatened or endangered, or result in adverse modification to such species’ designated critical habitat.  In accordance with Section 7 of this Act, a list of the listed and proposed, threatened or endangered species that may be present in the project area was requested from the U. S. Fish and Wildlife Service.

Since no federally listed or proposed threatened or endangered currently exist on the tracts, it was determined that this decision will have ‘no effect’ on listed species or their critical habitats.

Floodplains, Wetlands or Municipal Watersheds –

Floodplains - Executive Order 11988 is to avoid adverse impacts associated with the occupancy and modification of floodplains.  Floodplains are defined by this order as, “…the lowland and relatively flat areas adjoining inland and coastal waters including flood prone areas of

offshore islands, including at a minimum, that area subject to a one percent or greater chance of flooding in any given year”.

The private tracts are not located in or near floodplains.  This has been validated by map and site-review.

40 - Exhibit 25--continued

Wetlands – Executive Order 11990 is to avoid adverse impacts associated with destruction or modification of wetlands.  Wetlands are defined by this order as, “…areas inundated by surface

or ground water with a frequency sufficient to support and under normal circumstances does or would support a prevalence of vegetative or aquatic life that requires saturated or seasonally saturated soil conditions for growth and reproduction.”

The private tracts do not contain any wetlands.  This has been validated by map and site-review.

Municipal Watersheds – Municipal watersheds are designated by Congress and managed under multiple use prescriptions in forest plans.

The private tracts are not located within a municipal watershed.

Congressionally Designated Area –

Wilderness - The private lands are not in or near Wilderness.  The only Wilderness Area within the Huron-Manistee National Forests is Nordhouse Dunes and it is located 20 miles southwest of the tracts.  This decision does not affect Wilderness.

Wilderness Study Areas - There are no Wilderness Study Areas on the Forests.  This decision will not affect Wilderness Study Areas.

National Recreation Areas - There are no National Recreation Areas on the Forests.  This decision will not affect National Recreation Areas.

Inventoried Roadless Areas – There are no inventoried roadless areas in the decision area.  This decision will not affect inventoried roadless areas.

Research Natural Areas – There are no Research Natural Areas (RNA) in the decision area.  The closest RNA, Timmerman Lake Candidate RNA, is 15 miles northwest of the tracts.  This decision will not affect RNA’s.

Native American Religious or Cultural Sites, Archaeological Sites, or Historic Properties or Areas - No tribal concerns were identified for this project.

No other extraordinary circumstances related to this action were identified.

Scoping was conducted on the proposed land-for-timber exchange.  Legal notice advertising the proposal for four consecutive weeks was placed in the Ludington Daily News that serves Mason County.  Letters were sent to the congressional delegation, all counties on the Manistee National Forest, affected township government, tribal governments and other individuals who have

40 - Exhibit 25--continued

expressed interest in the land adjustment program.  Copies of the letters and Affidavit of Publication are attached.

The involved County governments were notified and no comments were received on this project on or before the close of the comment period.

Land-for-timber exchanges do have a potential economic affect on the receipts to the local counties from the 25% Fund.  The economic impact of the exchange is attached and shows the total timber program and the anticipated receipts to the counties.  The total approved value of the tracts is $35,000.00.  This will result in a loss to the counties within the Manistee National Forest from the 25% Fund of about two cents per acre.  Mason County will also lose approximately $189.00 in loss of ad valorem tax payments.

It is my finding that there are no extraordinary circumstances and that this action would not individually or cumulatively have a significant effect on the quality of the human environment.

# FINDINGS REQUIRED BY AND/OR RELATED TO OTHER LAWS AND REGULATIONS

My decision will comply with all applicable laws and regulations.  I have summarized some pertinent ones below.

Weeks Act of March 1, 1911- This Act authorizes the exchange of National Forest timber having acquired land status for private lands which are chiefly valuable for regulation of the flow of navigable streams or for timber production.

Federal Land Policy and Management Act of 1976 (FLPMA) – This Act supplements the applicable exchange act.  It provides for the exchange of land or interests in land, requires that the lands and timber be located in the same State, requires that the State and local needs be considered, requires that values be equal, requires that exchanges be in the public interest and limits exchanges to United States citizens or corporations subject to the laws of a State or of the United States.

Federal Land Exchange Facilitation Act of August 20, 1988 – This Act amended FLPMA to provide for arbitration, compensation for costs assumed and other changes in the basic exchange authorities.

40 - Exhibit 25--continued

###### IV.	      PUBLIC INTEREST DETERMINATION

I have determined that the public interest will be well served.  I have considered the following factors in making this determination:

- Acquisition will achieve better management of Federal lands and resources;

- Acquisition will consolidate National Forest System land for more logical and efficient

- management;

- Acquisition will promote multiple-use values;

- Acquisition will enhance dispersed recreation opportunities and public access;

- Acquisition will implement the Forests’ Land and Resource Management Plan.

No structures are present on either of the tracts.  The Land Transaction Screening Process Summaries have been completed.  No hazardous substances or petroleum products or other contaminants have been identified.

##### V.	ADMINISTRATIVE REVIEW AND APPEAL

This Land Exchange Approval Document is not subject to the appeal procedures for National Forest System projects and activities pursuant to 36 CFR 215.8(a)(4), Decisions Not Subject to Appeal.

###### VI.	IMPLEMENTATION DATE

This decision may be implemented immediately.

###### VII.  	CONTACT PERSON

##### Further information about this decision can be obtained from Betty Goodeal, Lands Program Manager at the Huron-Manistee National Forests Supervisor’s Office, 1755 S. Mitchell Street, Cadillac, Michigan, 49601; Telephone: 231-775-2421; TTY/TDD: 231-775-3183; FAX: 231-775-5551.

##### 40 - Exhibit 25--continued

###### VII	SIGNATURE AND DATE

I have concluded that this decision may be categorically excluded from documentation in an environmental impact statement or environmental assessment as it is within one of the categories identified by the U. S. Department of Agriculture in 7 CFR part 1b.3 or one of the categories

identified by the Chief of the Forest Service in Forest Service Handbook (FSH) 1909.15, sections

31.1b or 31.2, and there are no extraordinary circumstances related to the decision that may result in a significant individual or cumulative environmental effect.  My conclusion is based on information presented in this document and the entirety of the Planning Record.

___________________________________________________	Dated:  _________________, Forest Supervisor

The U. S. Department of Agriculture (USDA) prohibits discrimination in all its programs and activities on the basis of race, color, national origin, gender, religion, age, disability, political beliefs, sexual orientation, and marital or familial status.  (Not all prohibited bases apply to all programs.)  Personas with disabilities who require alternative means for communication of program information (Braille, large print, audiotape, etc.) should contact USDA’s target center at 202-720-2600 (voice and TDD).

To file a complaint of discrimination, write USDA, Director, Office of Civil Rights, Room 326-w, Whitten Building, 1400 Independence Ave. SW, Washington, DC 20250-9410 or call 202-720-5964 (voice or TDD).

USDA is an equal opportunity provider and employer.

40 - Exhibit 26

Flowchart of Secretary/Congressional Review

Exchange Proposal

|

Evaluation of Proposal

|

___	Public Involvement/Environmental Analysis

/	|

/	Appraisal (staff or contract)

/	|

/	State, County, Congressional Notification

/	|

/	Regional Review and Approval of Appraisal

|	|

|	|

All Land Exchanges	_____	Weeks Law Exchanges_____

Over $500,000	/	|	\

|	$250,000	$150,000	Under

30-day Review by	& Over	& Over	$150,000

House and Senate	|	|	|

Appropriations	Regional	Regional	Regional

Committees	Approval	Approval	Approval

(FR 49, 169c1)	(FR49, 169c1)	(FR 49, 169c1)

(decision)	(decision)	(decision)

|	|	|

Deputy	30-day House	NO

Under Secretary	& Senate AG	OVERSIGHT

Approval	Committee	|

7 CFR 2.19(b)	Oversight	|

|	(Sec. 17(b) NFMA)	|

30-day House	(amended Sec. 6	|

& Senate AG	FLEFA)	|

Committee	|	|

Oversight	|	/

(Sec. 17(b) NFMA)	|	/

|	|	/

Notification of When Oversight Ends and/or Approval of Case

|

Obtain & Record Signed non-Federal Deed

|

Obtain Title Insurance Policy and OGC Prepare Final Title Opinion

|

Convey Federal Land by Deed or Patent

|

Post Records and Notify County

|

Close Case

40 - Exhibit 27

EXCHANGE AGREEMENT

This Exchange Agreement, made this _______ day of ______________, 20___, between

1/          , whose address is           2/       , hereinafter referred to as the non-Federal party, and the United States of America, acting by and through the Forest Service, Department of Agriculture, in consideration of the appraisals by the parties hereto of the land or interest in land herein described and other good and valuable considerations, the receipt of which is hereby acknowledged, do hereby severally agree as follows:

WITNESSETH:

Pursuant to the acts of      3/                     , the non-Federal party does hereby agree to convey to the United States of America the real property described in Schedule A, attached hereto and made a part hereof.  In exchange therefor, the United States of America agrees to convey to the non-Federal party by                    4/                      issued by the              5/               , the real property described in Schedule B, attached hereto and made a part hereof                      6/               .  The agreed to values for this exchange are:

Property of the non-Federal party:  $        7/

Property of the United States:  $              8/

First, the non-Federal party agrees to convey by Warranty Deed in accordance with Department of Justice Standards when requested by the Forest Service, the lands or interest in lands described in Schedule A to the United States of America and its assigns, together with necessary documents required to convey good title, free from all encumbrances except those set forth in Schedule A.

Second, the non-Federal party agrees to deliver all necessary documents to the Forest Supervisor,            9/              National Forest, who will act as escrow holder or in the alternative to              10/               , who shall act as escrow holder.

Third, the non-Federal party agrees to furnish title evidence on the real property described in Schedule A in a form satisfactory to the Office of General Counsel of the United States Department of Agriculture.

Fourth, the non-Federal party agrees to bear the cost of any survey necessary to properly describe and locate the real property described in Schedule A.

40 - Exhibit 27--continued

When title is acceptable to the Forest Service, the United States of America agrees to convey by                     11/                  the real property described in Schedule B, subject to any encumbrances noted therein.

The United States of America agrees to bear the cost of any survey necessary to properly describe and locate the real property described in Schedule B.

Both parties agree not to do, or suffer others to do, any act by which the value of the real property which is the subject of the exchange agreement may be diminished or further encumbered.  In the event any such loss or damage occurs from any cause, including acts of God, to the real property described in Schedules A and B, prior to execution of deed or issuance of                  12/            , either party may refuse without liability to complete the exchange.

Each party to this exchange agreement is responsible to provide the other documentation of the existence or non-existence of storage of hazardous substances stored on their respective lands for one (1) year or more or disposed of or released on said lands.  If evidence of hazardous substances are found, either party may refuse without liability, to complete the exchange (see Attachment A).

13/  This exchange is subject to a 45-day administrative review of the decision.

14/  This exchange is subject to a 30-day congressional oversight.

15/  If floodplains are involved, closing of this exchange shall not occur until the 30 day publication period has expired.

This agreement will be terminated in the event that either party cannot convey good and sufficient title to the real property agreed to be exchanged.

This agreement is legally binding on all parties, subject to the terms and conditions herein and may only be amended or terminated by mutual consent.

No member of Congress, or Resident Commissioner, shall be admitted to any share or part of this agreement or to any benefit that may arise therefrom unless it is made with a corporation for its general benefit (18 U.S.C. 431, 433).

IN WITNESS WHEREOF, the non-Federal party and the                 16/            , acting for and on behalf of the Forest Service, USDA, have executed this Agreement this _______ day of ________________, 20____.

40 – Exhibit 27--continued

NON-FEDERAL PARTY:

By:  ________17/           _______

AUTHORIZED OFFICER

FOREST SERVICE

U.S. DEPARTMENT OF AGRICULTURE

By:  __________18/________________

According to the Paperwork Reduction Act of 1995, an agency may not conduct or sponsor, and a person is not required to respond to, a collection of information unless it displays a valid OMB control number.  The valid OMB control number for this information collection is 0596-0105.  The time required to complete this information collection is estimated to average4 hours per response, including the time for reviewing instructions, searching existing data sources, gathering and maintaining the data needed, and completing and reviewing the collection of information.

OMB No. 0596-0105

ACKNOWLEDGMENT

19/

SCHEDULE A

Lands, interest in lands, that the non-Federal party will convey to the United States of America:

Fee title to the following lands in              20/              :

21/

Containing              22/         acres, more or less.

40 - Exhibit 27--continued

Subject to:

Reservations:              23/

Outstanding Rights:                 24/

SCHEDULE B

Lands, interest in lands, that the United States will convey to the non-Federal party:

Fee title to the following lands in         25/         :

26/

Containing            27/            acres, more or less.

Subject to:

Reservations:            28/

Outstanding Rights:                29/

Other:                  30/

40 - Exhibit 27--continued

ATTACHMENT A

Environmental Quality Provision

In the event it is discovered, before the United States has recorded the deed which conveys the subject property to the United States, that the subject property (property to the United States) is contaminated, including but not limited to contamination resulting from solid wastes, hazardous wastes or substances, pollutants or contaminants, or other regulated substances, or that the subject property is in a condition which would constitute a violations of any applicable federal, state, or local laws or regulations relating to the protection of health, safety, or the environment, the United States may, at its sole election and without incurring any liabilities or obligations arising therefrom, either:

1)  Declare this Exchange Agreement to be null and void; or

2)  Adjust the acreage and description of the subject property (property to be conveyed to the United States) thereby excluding from the conveyance those portions of the parcel which are affected by the  newly discovered contamination or condition.  Correspondingly, the consideration to be given by the United States as set forth under this Exchange Agreement shall be adjusted accordingly to reflect the adjustment concerning the subject property to be conveyed to the United States.

All representatives, warranties, obligations and rights set forth herein shall survive the closing and not merge with the deed such that they are binding and enforceable even after the deed has been conveyed to the United States, but only until the United States has recorded the deed which conveys the subject property to the United States.

1/  Name of non-Federal party.

2/  Address of non-Federal party.

3/  Insert proper authorities.  Use the Act of March 1, 1911, as amended (16 U.S.C. 516), rather than the Act of March 3, 1925, for Weeks Law exchanges.  The Fiscal Year Appropriation Act must also be cited in Organic Act of August 3, 1956, cases.

Cite the Act of October 21, 1976 (43 U.S.C. 1716), and the Act of August 20, 1988 (43 U.S.C. 1716) in all exchange conveyances.

40 - Exhibit 27--continued

4/  Insert patent, quitclaim deed, and/or exchange deed.

5/  Insert Department of Interior and/or Department of Agriculture.

6/  When there is a cash equalization payment, insert "...and in addition thereto pay the sum or ______________ and ___/100 dollars ($                   ) to the _____(United States/non-Federal party (as appropriate)        in order to equalize values pursuant to Section 206(b) of the Federal Land Policy and Management Act of 1976 (43 U.S.C. 1716)."

7/  Insert lump sum or per acre value.

8/  Insert lump sum or per acre value.

9/  Insert Name of National Forest.

10/  Insert Name of escrow holder.

11/   Insert patent, quitclaim deed, and/or exchange deed.

12/   Insert patent, quitclaim deed, and/or exchange deed.

13/  Insert, if applicable, reference to appeal rights at 36 CFR 217 or 36 CFR 251.

14/  Insert, if applicable.

15/  Insert, if applicable.

16/  Insert title per delegated authority (FSM 5400 Zero Code).

17/  Insert signature and name of non-Federal party.

18/  Insert signature and title per delegated authority (FSM 5400 Zero Code).

19/  To conform to State laws, if appropriate.

20/  Insert State.

21/  Insert legal description.

22/  Insert number of acres.

23/  Insert reservations acceptable to the United States.  See Chapter 60.

24/  Insert outstanding rights from title evidence which are acceptable to the United States and disposition of those that are unacceptable to the United States.

25/  Insert State.

26/  Insert legal description.

27/  Insert number of acres.

28/  Insert reservations of the United States.  See Chapter 60.

29/  Insert outstanding rights as noted on Status Report.

30/  Insert disposition of Special Use Permits, Withdrawals, etc.

40 - Exhibit No. 28

SCHEDULE B

EXCHANGE CUTTING AGREEMENT

This agreement made and entered into by and between    (name)  ,  of   (address)  , a corporation organized and existing under the laws of the State of ____________, and having its principal place of business at   (address)  , hereinafter called non-Federal party, and the Regional Forester, Forest Service,   (Regional headquarters)   or authorized representatives in behalf of the United States of America, party of the second part, Witnesseth:

That this agreement is made under the provisions of the Act of

(         Stat.          )  , as amended by the Acts of                                          (          Stat.       )  , etc.

(A)  The non-Federal party agrees to convey to the United States under said acts the property described in schedule A of the Exchange Agreement signed by the non-Federal party on

(date)  , and subject to the reservations and exceptions set forth therein.

(B)  The United States agrees to grant in exchange an equal value of National Forest timber under the terms and conditions of the timber cutting contract no.              attached hereto and made a part hereof.

Dated and signed in duplicate this              day of                           , 19    .

(Corporate Seal)

(Title of Person signing

for corporation)

Regional Forester

40 - Exhibit No. 29

EXCHANGE DEED

THIS DEED, made this               day of                                , 20     , between the UNITED STATES OF AMERICA, Grantor, acting herein by and through the Forest Service, United States Department of Agriculture, and                 1/                 , Grantee.

WITNESSETH:  That the Grantor, hereunto authorized by the Act of Congress approved                          2/                     the provisions of which have been complied with, for, and in consideration of the conveyance to it by the Grantee of                   3/              the receipt of which is hereby acknowledged, does hereby remise, release, and quitclaim unto the Grantee                      4/                 5/            in and to the real property situated in

6/                  described as follows:

7/

RESERVING UNTO THE UNITED STATES OF AMERICA and its assigns

8/

SUBJECT TO:  9/

TO HAVE AND TO HOLD the above described                      10/              unto the Grantee or the Grantee's heirs and assigns forever, together with all hereditaments and appurtenances thereunto belonging.

IN WITNESS WHEREOF, the Grantor, by its duly authorized representative, has executed this deed pursuant to the delegation of authority promulgated in Title 7 CFR 2.60, and 49 F.R. 34283 and 4, August 29, 1984, on the day and year first above written.

UNITED STATES OF AMERICA

By                 11/

Acknowledgment

12/

40 - Exhibit 29--continued

1/  Name of Grantee.

2/  Insert proper authorities.  Use the Act of March 1, 1911, as amended (16 U.S.C. 516), rather than the Act of March 3, 1925, for Weeks Law exchanges.  The Fiscal Year Appropriation Act must also be cited in Organic Act of August 3, 1956, cases.

Cite the Act of October 21, 1976 (43 U.S.C. 1716), and the Act of August 20, 1988 (43 U.S.C. 1716) in all exchange conveyances.

3/  Insert the proper consideration, such as:

a.  "...lands in the county or counties and State as stated in the deed to the United States...."

b.  "...the specific interest in land in the county or counties and State, as stated in the deed to the United States...."

c.  Where appropriate, include the cash equalization payment with a. and b.  Use "...and the sum of                           dollars ($                )..."

d.  In December 4, 1967, Act cases, use "...the sum of                            dollars

($                  )..."

4/  When there is a cash equalization payment by the United States, insert "...the sum of                            dollars ($                   )..."

5/      a.  When conveyance is for the real property insert "...all its rights, title and

interest..."

b.  When conveyance is for an interest only, insert "...the interest..."

6/  Insert County or Counties and State.

7/  Insert the legal description of the land or interests in land for conveyance.

8/  Insert the appropriate reservations, if any.

9/  Insert the actual outstanding rights, if any.

10/ Insert "...real property..." in situation (5)a.

Insert "...interest..." in situation (5)b.

11/ Signature and title per delegated authority (FSM 5400 Zero Code).

12/ To conform with State laws.

40 - Exhibit No. 30

Serial Number

00000

5430

State Director

Bureau of Land Management

Dear *:

Pursuant to the authority cited below and to the Act of June 11, 1960 (74 Stat.  205), I certify that the National Forest exchange involving the land described below meets the requirements of law and regulations, and I therefore request issuance of *patent/quitclaim deed, to conform with the following data:

A.  NAME OF PATENTEE/GRANTEE:                              (name)

B.  STATUTORY AUTHORITY FOR EXCHANGE:  General Exchange Act of March 20, 1922 (42 Stat. 465), as amended by the Act of February 28, 1925 (43 Stat. 1090), and the Act of October 21, 1976 (90 Stat. 2743), and the Act of August 20, 1988 (102 Stat. 1086).

C.  FOREST EMBRACING NATIONAL FOREST SYSTEM LAND:

(Name Forest)

D.  NATIONAL FOREST LEGAL DESCRIPTION AND OTHER CONSIDERATIONS:  (Actual description or "See Exhibit                          " if lengthy.)

E.  NATIONAL FOREST ACREAGE:                  (acres)

F.  RESERVATIONS AND OUTSTANDING RIGHTS:  (Reservations according to provison of the Act of August 30, 1890 (26 Stat. 91; 43 U.S.C. 945).  (Applies to land west of 100th meridian only.)

(If the conveyance of mineral interests is to occur, use wording similar to the following:)

"The Bureau of Land Management reports that the National Forest and non-Federal lands have no value for any of the minerals covered by the mineral leasing laws and are not considered to be valuable or potentially valuable for geothermal resource development.  A Forest Service  mineral report substantiates this finding.  By letter dated    (date)   , the State Director, BLM,

40 - Exhibit 30--continued

approved the conveyance without a mineral reservation.  I, therefore, request issuance of patent/quit claim deed without a reservation of minerals."

(If there is to be a reservation of minerals, use the recommended wording in FSH 5409.13, Chapter 60).

(If geothermal steam is to be reserved, use:)

"Reserving to the United States all the geothermal steam and associated geothermal resources in the land so patent/deeded, and to it, or persons authorized by it, the right to prospect for, mine and remove such deposits, upon compliance with the conditions and subject to the provisions and limitations of the Act of December 24, 1970 (84 Stat. 1566)."

(If there is to be a reservation for a right-of-way for either existing or proposed roads and/or trails, use recommended wording in Section 37.33.

The foregoing reservations are in accordance with the provisions of the Act of February 18, 1925 (43 Stat. 1090).

(Insert the language in Chapter 60 if conveyance of the land is to be subject to a reservation for rights-of-way in cost-shared roads.)

G.  FOREST EMBRACING NON-FEDERAL LAND:

(Name Forest)

H.  NON-FEDERAL LEGAL DESCRIPTION AND OTHER CONSIDERATIONS:

(Use wording similar to  "See copy of deed to the United States.")

I.  NON-FEDERAL ACREAGE:                    (acres)

J.  NON-FEDERAL RESERVATIONS AND OUTSTANDING RIGHTS:

(When requesting patent/deed with preliminary title opinion, use:)

40 - Exhibit 30--continued

"The Office of General Counsel, Department of Agriculture, has given a preliminary title opinion dated      (date)     , for the non-Federal lands, a copy of which is enclosed.  As soon as the necessary curative data has been effected and a final title opinion given, we will send you a copy of the recorded deed for your records."

(When requesting patent/deed with final title opinion, use:)

"A copy of the deed conveying the land to the United States is enclosed for your records.  The Office of General Counsel, Department of Agriculture, approved the title to this land on _______(date)           .

After issuance of the *patent/quitclaim, please send the original and one copy to this office.

Sincerely,

(name)

(Authorized Officer)

Enclosure

40 - Exhibit 31

Existing Road Reservation by the United States

EXCEPTING AND RESERVING TO THE UNITED STATES of Americia, acting through the Forest Service, Department of Agriculture and its permittees, contractors and assigns, a perpetual easement, for  an existing road(s), and all appurtenances thereto, along and across a strip of land, hereinafter called the "premises", together with such reasonable rights of temporary use of land immediately adjacent to said right-of-way as may be necessary for the maintenance and/or repair of said road, said easement being 66 feet wide, 33 feet each side of centerline, with such additional width as is necessary to accommodate and protect cuts and fills, over and across the following described land in the County of _______ , State _________:

(List of subdivisions or tracts crossed by the easement)

The location of said premises is shown approximately on Exhibit A, attached hereto and made a part hereof. (See FSM 7153 for R/W Plat Standards)

The said easement hereby reserved is for the reconstruction, maintenance, and full, free, and quiet use and enjoyment of said road(s) located and constructed over and across the above described premises.

If the road is located substantially as described herein, the centerline of said road is as constructed is hereby deemed accepted by the United States/Forest Service and the Patentee (Grantee) as the true centerline of the premises reserved.  If any subsequent survey of the road shows that any portion of the road, although located substantially as described, crosses lands of the Patentee (Grantee) not described herein, the easement shall be amended to include the additional lands traversed; if any lands described herein are not traversed by said road(s) as constructed, the easement traversing the same shall be terminated in the manner hereinafter provide.

The United States alone may extend rights and privileges for use of the premises to other Government departments and agencies, States, and local subdivisions thereof, and to other users including members of the public.

The United States shall have the right to use the road on the premises without costs for all purposes deemed necessary or desirable in connection with the protection, administration, management and utilization of its lands or resources,

#### 40 - Exhibit 31--continued

now or hereafter owned or controlled, subject to such traffic-control regulations and rules it may reasonably impose upon or require of other users of the road.

The United States shall have the right to cut all timber now and hereafter growing upon the  premises to the extent necessary for  reconstructing and maintaining the road.  Timber so cut shall, unless otherwise agreed to, be cut into logs of lengths specified by the timber owner and decked along the road for disposal by the owner of such timber.

The Patentee (Grantee), its heirs and assigns will be permitted to use the existing road described herein for all purposes deemed necessary or desirable by Patentee (Grantee) in connection with the protection, administration, management, and utilization of Patentee's (Grantee's) lands or resources now or hereafter owned or controlled, subject, however, to traffic-control regulations as the United States may reasonably impose, the bearing of road maintenance costs proportionate to use and the sharing of the cost of construction or reconstruction proportionate to use, in each case as authorized and provided by the regulations of the Secretary of Agriculture and as they may be amended and published in the Code of Federal Regulations.

Patentee (Grantee) has the right to cross and recross the premises and road at any place by any reasonable means and for any purpose in such manner as will not interfere unreasonably with use of the road.

Patentee (Grantee) has the right to all timber now or hereafter growing on the premises, subject to the United States' right to cut such timber as hereinbefore provided.

PROVIDED, that if the Regional Forester determines that the said road(s), or any segment thereof, is no longer needed, for the purposes reserved, the easement shall terminate upon execution and delivery of a statement in recordable form furnished by the Regional Forester to the Patentee (Grantee), or their successors or assigns in interest.

40 - Exhibit 32

Rawland Road Reservation by the United States

EXCEPTING AND RESERVING TO THE UNITED STATES of Americia, acting through the Forest Service, Department of Agriculture and its permittees, contractors and assigns,  a perpetual easement, for  a road(s), together with such reasonable rights of temporary use of land immediately adjacent to said right-of-way as may be necessary for the construction, reconstruction, improvement, and maintenance of the road.  Said easement being 66 feet wide, 33 feet each side of centerline, with such additional width as is necessary to accommodate and protect cuts and fills, over and across the following described land in the County of _______ , State _________:

(List of subdivisions or tracts crossed by the easement)

The said easement is in conformity with and located upon the ground according to the survey line, figures, measurements, widths, and other references shown on the plat hereto attached as Exhibit A and made a part hereof.  If the road is located substantially as described herein, the centerline of said road is as constructed is hereby deemed accepted by the United States/Forest Service and the Patentee (Grantee) as the true centerline of the easement reserved.

(See FSM 7153 for R/W Plat Standards)

The United States alone may extend rights and privileges for use of the road to other Government departments and agencies, States, and local subdivisions thereof, and to other users including members of the public.

The United States shall have the right to cut all timber now and hereafter growing on the easement to the extent necessary for constructing, reconstructing, and maintaining the road.  Timber so cut shall, unless otherwise agreed to, be cut into logs of lengths specified by the timber owner and decked along the road for disposal by the owner of such timber.

The Patentee (Grantee), its heirs and assigns will be permitted to use the existing road described herein for all purposes deemed necessary or desirable by Patentee (Grantee) in connection with the protection, administration, management, and utilization of Patentee's (Grantee's) lands or resources now or hereafter owned or controlled, subject, however, to traffic-control regulations as the United States may reasonably impose, the bearing of road maintenance costs proportionate to use and

40 - Exhibit 32--continued

the sharing of the cost of construction or reconstruction proportionate to use, in each case as authorized and provided by the regulations of the Secretary of Agriculture and as they may be amended and published in the Code of Federal Regulations.

Patentee (Grantee) has the right to cross and recross the easement at any point by any reasonable means and for any purpose in such manner as will not interfere unreasonably with use of the road.

Patentee (Grantee), has the right to all timber now or hereafter growing on the easement, subject to the United States' right to cut such timber as hereinbefore provided.

PROVIDED, that if the Regional Forester determines that the said road(s), or any segment thereof, is no longer needed, for the purposes reserved, the easement shall terminate upon execution and delivery of a statement in recordable form furnished by the Regional Forester to the Patentee (Grantee), or their successors or assigns in interest.

40 - Exhibit 33

5430

State Director

Bureau of Land Management

Dear Sir/Madam:

Enclosed for your use in updating your files is a copy of the (Grant/Warranty) Deed conveying _____ acres of land to the United States.

Also enclosed is a copy of the           (date)                          (patent/deed/Exchange Deed) conveying _________ acres of National Forest System lands to ___________________.  This exchange was serialized ________.

Sincerely,

(Name)

Authorized Officer

Enclosures

cc:  Forest

40 - Exhibit 34

5430

County Commissioner/Tax Assessor/Treasury

Dear Sir/Madam:

Enclosed for your information is a copy of the (              ) Deed conveying _____ acres of land to the United States within ___________________ County.

Also enclosed is a copy of the           (date)                          (patent/deed/Deed) conveying _________ acres of National Forest System lands within ____________ County to ______________________.  In United States ownership, the property is exempt from the tax rolls.

Minerals (were/were not) received by the United States.

Sincerely,

(Name)

authorized officer

Enclosures

cc: Forest

40 - Exhibit 35

Reply to:  5430 Exchanges	Date:

Route to:

Subject:

To:  Forest Supervisor, ______________________ NF

Enclosed for your files and those of the District Ranger are copies of the Final Title Opinion dated _______________________.

Your status record will be corrected to reflect this change and revised sheets for your atlas sent to you soon.

Enclosures

40 - Exhibit 36

| USDA-FOREST SERVICE | NATIONAL FOREST OR PURCHASE UNIT |
| --- | --- |
| CERTIFICATE OF USE AND CONSENT For Purchase, Donation, | LANDOWNER |
| and Land Exchange Ref: FSM 5424 and 5437 | TRACT NO. |

A.  I, the undersigned, by authority of the Secretary of Agriculture, do certify that the possible outstanding mineral rights, water rights, rights-of-way for roads, ditches, canals, pipelines, telephone lines, etc., outstanding rights disclosed by the evidence of title and herein listed, have been administratively considered and, in accordance with authority duly delegated, it has been determined that such outstanding rights as well as any reservations will not interfere with the use of the lands for the purpose for which they are being acquired or materially diminish their value.  Accordingly, it is recommended that the lands be acquired subject to such exceptions or easements.

Check appropriate box:

| 1 | This case is a purchase and the consideration is the "purchase price" expressed in dollars. |
| --- | --- |
| 2. | This case is a donation. |
| 3. | This is a land exchange in which the value of the Federal land does not exceed the value of the non-Federal land as determined by appraisal. The consideration applicable is "expressed in monetary value" as determined by appraisal. |
| 4. | This is a land exchange under $150,000 which meets the approximately equal value provision of 36 CFR 254.11. |
| 5. | This is a STA Interchange and the value of the Federal and non-Federal lands are approximately equal. |

40 - Exhibit 36--continued

B. List outstanding rights as shown in the title evidence:

# First American Title Insurance Company Commitment No. G80734 – Schedule B Exceptions

Exceptions 1-7 are General Exceptions - Administratively Acceptable.

Exception 8 - General taxes and assessments for the year 2000 (need to be paid) – Unacceptable; remove.

Exception 9 - Easement from Northern Pacific Railway Company to the U.S. recorded 7/12/62, in Book 17, page 359 (will merge with title) - Administratively Acceptable

Exception 10 - Easement to Idaho Pole Company for a private road over and across section 9, T. 5 S., R. 5 E. (does not adversely affect management of subject lands) - Administratively Acceptable.

Exception 11 - Reservation of all minerals by Northern Pacific Railway Company in deed recorded 8/20/65, in Book 45, page 190 (minerals now owned by Burlington Resources)  (non-Federal landowner needs to work with Burlington Resources to acquire the outstanding mineral rights) - Unacceptable; remove.

Exception 12 - Mortgage held by First Trust Bank of Montana recorded 4/8/99 (landowner needs to obtain a partial release or pay off mortgage) – Unacceptable; delete.

Exception 13 – Rights of the public in and to that portion of the above property lying within the limits of public roads and highways (there are no public roads or highways affecting the  non-Federal lands) - Request OGC waiver.

C. Outstanding water rights:

| 1. | All water rights are being conveyed with the land |
| --- | --- |
| 2. | Water rights are being reserved by the non-Federal landowner; and/or |
| 3. | Water rights are outstanding to third parties |

40 - Exhibit 36--continued

D.  Minerals:

| 1. | All mineral rights will be acquired. |
| --- | --- |
| 2. | Mineral rights are outstanding as shown above and will be acquired by non-Federal owner and conveyed to U.S. |
| 3. | Mineral rights are outstanding as shown above, and U.S. will acquire non-Federal land subject to these outstanding rights. |

| Signature | Title | Date |
| --- | --- | --- |